| meeting date | 13.07.2010 | ref./réf. | CSTS-WG-130710 | page/page | 1 |
| --- | --- | --- | --- | --- | --- |
| date de la réunion |  |  |  |  | 10 |
| meeting place | Teleconference | chairman | M.di Giulio (ESA, Margherita.di.Giulio@esa.int |
| lieu de la réunion |  | présidant |  |

| minute’s date | 29.07.2010 | participants | M.Goetzelman (DLR-Vega, martin.goetzelmann@vega.de), Y.Doat (ESA, yves.doat@esa.int) F.Lassere (CNES, francois.lassere@cnes.fr), J.Pietras NASA-GST, john.pietras@gst.com), D.Richter (DLR, Dorothea.Richter@dlr.de), M.di Giulio (ESA, Margherita.di.Giulio@esa.int), T.Ray (NASA-GSFC, tim.ray@nasa.gov), W.Hell (ESA, wolfgang.hell@esa.int), Fred Brosi (NASA-GST, fred.brosi@gst.com) |
| --- | --- | --- | --- |
| dates de minute |  | participants |  |

| subject/objet | CSTS Working Group Teleconference | copy/copie | CCSDS CSTS Working Group Members |
| --- | --- | --- | --- |

| Description/description | action/action | Due date/date limite |
| --- | --- | --- |
| T.Ray to prepare the book describing the Return Unframed Telemetry service based on the generic services and the guidelines for the definition of new services. 16.06.2006: Action moved from CNES to GODDARD 06.10.2009 – RUFT First presentation of service for discussion 07.05.2010 T.Ray will provide the White Book by the Fall Meeting. | A#6-1104 | Fall meeting 2010 |
| T.Ray proposed to compile the User States tables for all procedures and propose it as a Green Book that would not be binding for implementation. T.Ray to draft the User State Tables as Annex of the Specification (TBC). | A#09-0107 | Fall meeting 2010 |
| W.Hell to review the ESA combined parameters list and distribute it to CSTS (Copy M.Stoloff). | A#05-1008 | 25.04.2009 End 2009 Spring meeting 2010 Closed |
| F.Lassere (CNES) to investigate security constraints and organise connectivity with T.Ray (NASA). 11.03.2010 See notes in MoM 03.05.2010 Will be done just after the Spring Meeting 13.07.2010 Postponed. Activity will start at end of August | A#05-0409 | End June 2009 End 2009 15 June 2010 30 September 2010 |
| W.Hell & M.Flentge to prepare a draft data dictionary that will be the base for the monitoring service. 11.03.2010 See notes in MoM 04.05.2010 See notes in MoM 13.07.2010 Inputs from JP have been included | A#08-0409 | End 2009 End June 2010 Closed |
| T.Ray to draft an overview presentation to be presented in all Agencies at the beginning of the review. 26.10.2009 – Draft presentation uploaded to CWE. | A#10-0409 | Closed |
| Considering that the Forward-AOS service requirements are not totally clear for the CSTS WG, J.Pietras will work out operational scenarios about the proposed approach and the possible impacts on the Framework. 13.07.2010 – Scenarios worked-out and provided in TN"Strawman Forward Frame Cross Support Transfer Service Description"(see also the notes in the MoM) | A#02-0609 | End 2009 Spring Meeting End June 2010 (Teleconference) Closed |
| The version 0.21of the Framework contains ASN.1 updates that shall be considered for the MD service prototype. F.Lassere to confirm the migration. 11.03.2010 Currently version 0.19 is used at ESA, Goddard, CNES.See notes in MoM 03.05.2010 CNES completed the updates to the Framework. The new version also contains the missing procedure required for the MD Service Prototype, limited to the Cyclic Report. and Unbuffered Data Delivery procedures | A#01-1009 | End 2009 Closed |
| Tim Ray will produce an ICD (Interface Control Document) describing the detailed settings of the parameters for the interoperability test with the Provider prototype. | A#02-1009F | End 2009 15 June 2010 30 September 2010 |
| M.Goetzelman will analyse if CSTS RUFT is a self standing service on top of the Framework, or if it will be derived from the Return Abstract Service | A#04-1009F | End 2009 Closed |
| J.P. will address with the SM W.G. the issue of general management requirements for all Services. 07.05.2010 It is contained in the Guidelines. | A#05-1009F | Spring Mtg 2010 Closed |
| CNES (FL), BSNC (HK), DLR(DT), Goddard (AJJ) will review the parameter list provided by ESA (WH), and will provide comments. The list is attached to this MoM. 13.07.2010 Action still open on DLR, Goddard. | A#01-0510S | End June 2010 (Teleconference) 30 September 2010 |
| JP will review the Framework Specification in order to establish if (or to what extent) the FSEF service can be supported. Also, JP will assess operations scenarios for a CSTS-based synchronous forward frame service (coded and unencoded frames), possibly identifying any shortcoming in the Framework to support the service. 13.07.2010 – Scenarios, and considerations about the Framework suitability are contained in the TN "Strawman Forward Frame Cross Support Transfer Service Description" (see also notes in the MoM) | A#02-0510S | End June 2010 (Teleconference) Closed |
| YD shall deliver to the SANA the following inputs: CSTS Framework Specification: the OID tree, the ASN.1 definitions, and the Annex C of the Specification. YD will update Annex C w.r.t. the use of shall/will by the end of the Spring Meeting. SLE Services: the ASN.1 definition for the SLE Services. 13.07.2010 Input provided at the end of Spring Meeting | A#03-0510S | End of Spring Meeting Closed |
| JP will update the Guidelines to contain the following: An extension to a procedure implies the definition of a new procedure. A refinement of a procedure does not require a redefinition (uses the procedure as is). In case a procedure is refined or extended, the Service shall specify the refinement or the extension. The table 4.1 , Chapter 4.5.2.4, shall be modified in item c. Cases: adopted, extended only, refined only, extended and refined. 13.07.2010 See notes in MoM | A#04-0510S | End June 2010 (Teleconference) Closed |
| During the discussion it has been agreed that an Annex will be added to the “Concept”, that explains the approach for OID definition. YD will produce such Annex. 13.07.2010 Annex produced by YD | A#05-0510S | End of Spring Meeting Closed |
| WH will provide operational scenarios for the asynchronous TC Packet frames service. 13.07.2010 WH will review scenarios produced by JP in TN and the matter will be discussed via e-mails. | A#06-0510S | End June 2010 (Teleconference) Fall Meeting |
| JP will provide a White Book on Service Control by the Fall Meeting. | A#07-0510S | Fall Meeting 2010 |
| JP introduce the example produced by TR and after commenting will put it in Annex C of the Guidelines. 13.07.2010 It is agreed that JP will introduce YD’s example. | A#08-0510S | End June 2010 (Teleconference) Closed |
| CNES (FXM), DLR(DT), Goddard (TR) and ESA (MdG) will assess the Presentation on File Transfer from MG, and shall provide their position on all issues. This is needed in order to define the scope and the boundary of the Service. | A#09-0510S | End June 2010 (Teleconference) 30 September 2010 |
| CNES (FL), DLR(DT), Goddard (TR) and ESA (MdG) to provide the position of the respective organizations about the need for the RUFT Service versus RAD Service. 13.07.2010 So far the only reply available is from CNES: only RUFT is required. | A#10-0510S | End June 2010 (Teleconference) 30 September 2010 |
| WH will submit to SANA the monitored parameters list , together with the policy for the management of the names by SANA. | A#11-0510S | End June 2010 (Teleconference) 30 September 2010 |
| ESA (MdG) and CNES (FL) will inform about the need by the respective organizations of the Frame Secondary Header service for Launchers. 13.07.2010 ESA is in favour of developing the service. CNES will further contact Launchers experts. | A#12-0510S | End June 2010 (Teleconference) 30 September 2010 |
| TR will add a slide or two to the “CSTS Overview” that recommends which chapters of the Framework specification to read (e.g. for managers, for implementers). 13.07.2010 Presentation completed by TR. | A#13-0510S | End June 2010 (Teleconference) Closed |

Table Of Contents

1	Teleconference Agenda	5

2	Review of Actions	5

3	SLE Services	5

4	CSTS Framework  921.1-R-0	6

5	Concept	6

6	Guidelines 0.7- CCSDS 921.2-R-n	6

7	Services	6

7.1	Monitored Data Cross Support Transfer Service 0.10b  (CCSDS 922.1-R-n)	6

7.1.1	Monitored Data Service, Rel 0.10b (CCSDS 922.1-R-n).	6

7.1.2	Parameters List and Data Dictionary :	6

7.2	Tracking Data Service 0.2A	7

7.3	Return Unframed Telemetry	7

8	Prototype	7

9	AOS Forward Service	7

10	File Transfer	8

11	Activities with SANA	8

12	Return Frame Secondary Header	8

13	AOB	9

14	CSTS Overview Presentation	9

15	STATUS OF WG PRODUCTS	9

15.1	Chartered Projects	9

15.2	Other Projects	9

# Teleconference Agenda

1) Review of Actions from Spring Meeting

2) Annex to the "Concept" book: approach for OID definition (Y. Doat).

3) Status of the CSTS documentation: (J.Pietras)
- Guidelines

- Monitoring Data CSTS Specification

- Tracking Data CSTS Specification

- "Forward AOS Frame" service.

4) CSTS Specification Framework - presently (again) with secretariat

5) Parameters List:

- feedback from CNES/DLR on the proposed monitor parameters list.

- coordination with Service Management

6) Recap of events re. SLE Forward Books:

7) Prototyping status:
- Framework (Provider role, by ESA/Vega)
- Monitoring Services (Provider role, by CNES)

- development of "User" prototype (Goddard)

- status of testing

8) Status of new Services.

- RUFT
- RFSH (Return Frame Secondary Header) - feedback from CNES about the need for it for Launcher's  operations

9) CSTS Overview Presentation (T.Ray)

10) Status of activities with SANA (basically, no progress)

11) Booking of  meeting Rooms for London's Meeting

# Review of Actions

As per Actions register.

# SLE Services

Recap of events re. SLE Forward Books:

The SLE-CLTU and SLE-FSP Books have been finally eventually sent to Secretariat for publication.

Note from after the Teleconference: on 17.07.2010 the result of CMC poll were notified:

CMC E-Poll Identifier:  CMC-P-2010-06-003 Authorization to publish 
CCSDS 912.1-B-3, Space Link Extension--Forward CLTU Service 
Specification (Blue Book, Issue 3)

CMC E-Poll Identifier:  CMC-P-2010-06-004 Authorization to publish 
CCSDS 912.3-B-2, Space Link Extension--Forward Space Packet Service 
Specification (Blue Book, Issue 2)

# CSTS Framework  921.1-R-0

The CSTS Specification Framework book has been sent to Secretariat for publication.

Note from after the Teleconference: on 20.07.2010 the result of CESG poll were notified:

CESG E-Poll Identifier:  CESG-P-2010-07-001 Approval of CCSDS 
921.1-R-1, Cross Support Transfer Service--Specification Framework 
(Red Book, Issue 1) for Agency review

# Concept

(Yves Doat)

YD started updating the “Concept”. The next version will be soon ready.

YD will look into JP e-mail about Objects Identifiers definition, and will update the Technical Note (the Annex).

# Guidelines 0.7- CCSDS 921.2-R-n

(John Pietras)

JP incorporated the comments from  A#04-0510S.

Added new section about extension modules.

Extension to procedures: a procedure gets extended by an operation.

The ASN.1 has been moved to the end of the Book (Annex).

# Services

## Monitored Data Cross Support Transfer Service 0.10b  (CCSDS 922.1-R-n)

### Monitored Data Service, Rel 0.10b (CCSDS 922.1-R-n).

The book is almost completed.

Note from after the Teleconference: on 19.07.2010 the Monitored Data CSTS W-0.11 has been posted to the CWE

### Parameters List and Data Dictionary :

Feedback on the Parameter List were received from CNES. WH will look into the comments/questions.

From DLR no feedback received yet.

WH raises the point of Data representation.

Which Syntax shall be used

Is an XML specification suitable ?

Shall the PVL Abstract Syntax be used (CCSDS Standard for Data Representation, 6427.1) ?

This is what the CESG recommends.

It is agreed that the PVL will be used for representation of the data from the Parameter List.

## Tracking Data Service 0.2A

Work is on-going.

## Return Unframed Telemetry

No progress.

The Action A#10-0510S  is still open. So far the only reply available is from CNES (only RUFT is required) DLR(DT),  Goddard (TR) and ESA (MdG) till have to inform about the position of the respective organizations about the need for the RUFT Service versus RAD Service.

# Prototype

The Framework has been enhanced with the new version of ASN.1, and the Cyclic Report procedure has been implemented (CNES/C-S France).

Few issue still need to be fixed; one message sent by Provider failed decoding at User side. The traces shall be checked.

The MD service (Provider role) will be completed by end-of August.

At that point in time the tests will be resumed.

CNES has not yet set up the connectivity test with Goddard.

# AOS Forward Service

(The Service is now called Forward Frame Service )

JP produced and distributed the Technical Note “Strawman Forward Frame Cross Support Transfer Service Description”.

This TN addresses

1) definition of the services to be supported via the F-Frame Services

1.a)  Synchronous:

- tranfers frames

- channel access data units

1.b)  asynchronous: transfer frames

2) suitability of the CSTS Specification Framework to support the synchronous forward service

3) operational scenarios

While the CSTS Specification Framework is suitable for asynchronous type of services (where frames must be counted in ascending sequence and with no gaps, and where frames not radiated within their latest radiation time shall be deleted and the service shall be locked), it is not suitable for the synchronous type of service(s), where the service shall not be suspended because of one of those reasons.

Insert zone: The Forward Frame service is being advanced primarily to support space internetworking. The Insert Zone is a mechanism for transferring data synchronously (that is, with a fixed time between “data units”) over a single space link hop. In space internetworking, every data unit must have some sort of “network address”, and issues of end-to-end synchronicity (if required) must be addressed by some mechanism that does not depend on synchronous slots in the individual space links. The Insert Zone is of little or no value in space internetworking and therefore the Insert Zone is not supported by the Forward Frame service as currently proposed.

[NOTE - Technically, in the AOS CADU mode of the Forward Frame service (where there is one F-Frame instance per forward space link), the CADUs could contain Insert Zones, but the F-Frame service wouldn’t know or care about them. In the AOS frame mode, where it is possible for multiple F-Frame service instances to supply frames from different VCs, the Insert Zones could still be used, but if multiple service instances provide the frames they would not actually conform to the Insert Zone protocol (which assumes that the contents of all Insert Zones are part of a single data stream). Finally, there is the possibility of having a separate AOS Insert Zone service (as called out in the Cross Support Reference Model) that transfers the contents of all Insert Zones independent of any F-Frame service instance. However, as future plans move more toward internetworking, the usefulness of the Insert Zone decreases, and the need for a separate Insert Zone data transfer service decreases.]

A hypothetical “PUSH-DATA” operation has been introduced in the TN, which is a sub-set of the PROCESS-DATA operation. It implies:

- no rejection of the operation invocation in case of sequence counter mismatch

- the procedure does not lock in case of expiring the latest radiation time for the data unit

- data units get radiated as soon as possible ( from the production point of view) . I.e no need for “earliest processing time” information.

In order to close action A#06-0510S, WH will review the scenarios from the  TN and the matter will be discussed with JP via e-mails.

# File Transfer

Not addressed in the Teleconference.

# Activities with SANA

So far no feedback has been received from SANA, despite the reminders, on the inputs provided at the Spring Meeting.

# Return Frame Secondary Header

Se Action Register (A#12-0510S).

# AOB

Meeting rooms for the Fall Meeting in London will be requested for all days, except on Monday morning (CCSDS plenary and CSS plenary) and for Friday afternoon (CSS plenary)

# CSTS Overview Presentation

The presentation has been completed by TR, as per action A#13-0510S.

No further work is required.

# STATUS OF WG PRODUCTS

## Chartered Projects

| Name | Book Type | Next Major Milestone | Projected Date | Comments |
| --- | --- | --- | --- | --- |
| CSTS Framework Specification | Blue | Agency Review | tbd | CESG resolution on 20th July 2010 |
| Guidelines for Specification of CSTSes | Magenta | Candidate Magenta to Secretariat | Fall 2010 | Reviewed at Teleconference |
| CSTS Framework Concept | Green | Draft G-1 Release to Secretariat | tbd |  |
| Monitored Data CSTS | Blue | Candidate Red-1 to Secretariat | Fall 2010 | CSTS W-0.11 posted on CWE on 17.07.2010 |
| Tracking Data CSTS | Blue | Candidate Red-1 to Secretariat | Fall 2010 |  |
| Monitoring Parameters Data Dictionary | Entry for SANA | In work | Fall 2010 | To be produced after the Portsmouth meeting |

## Other Projects

| Name | Book Type | Next Major Milestone | Projected Date | Comments |
| --- | --- | --- | --- | --- |
| Return Unframed Telemetry | Blue | First draft White Book | Fall 2010 |  |
| SLE FCLTU Service | Blue | Blue-3 to Secretariat |  | CMC Authorization to publish on 17.07.2010 |
| SLE FSP Service | Blue | Blue-2 to Secretariat |  | CMC Authorization to publish on 17.07.2010 |
| SLE Enhanced FCLTU Service | Orange | In work |  |  |
| Service Control CSTS |  | In work | tbd | White Book tentatively by the Fall Meeting 2010 |