| meeting date | 16.12.2010 | ref./réf. | CSTS-WG-161210 | page/page | 1 |
| --- | --- | --- | --- | --- | --- |
| date de la réunion |  |  |  |  | 6 |
| meeting place | Teleconference | chairman | M.di Giulio (ESA, Margherita.di.Giulio@esa.int |
| lieu de la réunion |  | présidant |  |

| minute’s date | 31.01.2011 | participants | M.Goetzelman (DLR-Vega, martin.goetzelmann@vega.de), Y.Doat (ESA, yves.doat@esa.int) F.Lassere (CNES, francois.lassere@cnes.fr), J.Pietras NASA-GST, john.pietras@gst.com), M.di Giulio (ESA, Margherita.di.Giulio@esa.int), T.Ray (NASA-GSFC, tim.ray@nasa.gov), |
| --- | --- | --- | --- |
| dates de minute |  | participants |  |

| subject/objet | CSTS Working Group Teleconference | copy/copie | CCSDS CSTS Working Group Members |
| --- | --- | --- | --- |

| Description/description | action/action | Due date/date limite |
| --- | --- | --- |
| T.Ray proposed to compile the User States tables for all procedures and propose it as a Green Book that would not be binding for implementation. T.Ray to draft the User State Tables as Annex of the Specification (TBC). | A#09-0107 | Fall meeting 2010 Teleconference January 2011 |
| Tim Ray will produce an ICD (Interface Control Document) describing the detailed settings of the parameters for the interoperability test with the Provider prototype. | A#02-1009F | End 2009 15 June 2010 30 September 2010 Closed |
| WH will provide operational scenarios for the asynchronous TC Frames service. 13.07.2010 WH will review scenarios produced by JP in TN and the matter will be discussed via e-mails. 29.10.2010 The information can be found in the IOAG document. WH will upload it in the WG private area and will inform the WG about the URL. | A#06-0510S | End June 2010 (Teleconference) 26 November 2010 |
| CNES (FXM), DLR(DT), Goddard (TR) and ESA (MdG) will assess the Presentation on File Transfer from MG, and shall provide their position on all issues. This is needed in order to define the scope and the boundary of the Service. | A#09-0510S | End June 2010 (Teleconference) 30 September 2010 Teleconference January 2011 |
| CNES (FL), DLR(DT), Goddard (TR) and ESA (MdG) to provide the position of the respective organizations about the need for the RUFT Service versus RAD Service. 13.07.2010 So far the only reply available is from CNES: only RUFT is required 25.10.2010 ESA position: no interest in any of these services. DLR is interested in RUFT only. Goddard is also in favour of RUFT only. JPL, conversely, are interested in both services. | A#10-0510S | End June 2010 (Teleconference) 30 September 2010 Closed. |
| WH will submit to SANA the monitored parameters list , together with the policy for the management of the names by SANA. | A#11-0510S | End June 2010 (Teleconference) 30 September 2010 Teleconference January 2011 |
| CNES (FL), DLR(DT), and ESA (MdG) to provide the position of the respective organizations about the need for the Service Control CSTS . NASA have already expressed their interest in this service. | A#01-1010F | Teleconference January 2011 |
| Monitored Parameter List : WH will add to the table the semantic specification. Also, he will look into the specification of the parameters’ syntax in the MD service, and will check whether and how it needs to be extended. | A#02-1010F | Teleconference January 2011 |
| Tools to convert into an XML specification a table-format input (and backward) are available. MG will analyze what can be done and how this can be supported. Also, he will look into the issue of extracting the information (that travels over the wire) and encoding into ASN.1. | A#03-1010F | Teleconference January 2011 |
| JP will assess if it makes sense to distinguish between started procedure and acknowledged procedure. | A#04-1010F | Teleconference on CSTS FS RIDs disposition – Mid December 2010 |
| WH to look into the proposed service-instance-identifier structure and discuss with M. Stoloff. In case a new RID is generated it will be addressed in the Teleconference. | A#05-1010F | Teleconference on CSTS FS RIDs disposition – Mid December 2010 |
| Forward Frame Service : JP will assess the possibility of making the PROCESS-DATA simpler. | A#06-1010F | Teleconference on CSTS FS RIDs disposition – Mid December 2010 |
| JP will assess the performance issues experienced in the Orange Book prototype and report to the WG. | A#07-1010F | Teleconference on CSTS FS RIDs disposition – Mid December 2010 |
| Forward Frame Service : MG will investigate the following: need of a transfer buffer to bundle invocations need of more-efficient reporting/notification scheme | A#08-1010F | Teleconference January 2011 |
| MG will assess the Clear buffer consistency in the Data Processing procedure (RID JVP-46 and MG-01) | A#09-1010F | Teleconference on CSTS FS RIDs disposition – Mid December 2010 |
| File Transfer: MG will develop some use cases. This should support the decision making process within the Agencies. | A#10-1010F | Teleconference January 2011 |
| CNES (FL), DLR(DT), and ESA (MdG) to provide the position of the respective organizations about the need for the Forward Frame Service CSTS. NASA have already expressed their interest in this service. | A#11-1010F | Teleconference January 2011 |
| Monitored Parameter List and Events List: the Agencies are requested to provide WH with the list of events they are interested to. CNES (FL), DLR(DT), NASA (TR ? JP ?). | A#12-1010F | Teleconference January 2011 |
| JP will assess if there are impacts on the MD Service due to the Review of the Specification Framework. JP will assess if there are impacts on the TD Service due to the Review of the Specification Framework. | A#13-1010F | Teleconference January 2011 |
| Actions on CNES relevant to the Prototype for the MD Service One problem was found with the operation OID. CNES will submit a RID to the FS, about how to create the OIDs. Shall the MD Service implementation continue with the missing procedures of the MD Service (Notification and Information Query)? | A#14-1010F | Teleconference on CSTS FS RIDs disposition – Mid December 2010 |

# Review of Actions

Actions have not been reviewed as there was no real progress on them.

# CSTS Framework  921.1-R-1

The book uploaded by YD answers all RIDs, but there are still open points :
- YD uploaded also a file containing all RIDs disposition and update state. Each Reviewer shall check the disposition to her or his own RIDs 
- a few RIDs are still open because they require the new draft to be available. Now this is available, so it shall be checked again 
- For the Directive Identifier YD will think of a simpler approach (Note: the list of control actions will never be fully known. So, the octet string is a suitable solution). 
- the review of the new version shall be done by end of January 2011

# Monitored Data Cross Support Transfer Service 0.11a  (CCSDS 922.1-R-n)

## Parameters List and Data Dictionary :

The CESG decison of having it as an Annex to the MD Service (instead as a self standing Magenta Book) will be addressed by JP with Erik Barkley.

# Prototype

- In principle all procedures should be prototyped in order to have the CSTS F.S. approved 
- the Prototype implemented so far only covers some of them, both are for "return" type of service (delivery of dummy file and MD Service) 
-a dummy service should be implemented, that includes all procedures ( e.g. also in the forward direction, like "process data" etc), and completes the implementation of the return services. 
- the issue should be brought up to the CESG, for establishing the possible funding 
- ESOC shall check the ASN.1 version used for the prototype and shall inform T.Ray

# Schedule

- Review the new Draft Red Book --> end of January 2011 
- new re-work of the document during February-March 
- the review shall be completed at the Spring Meeting 2011 
- next teleconference of CSTS WG : 7th February 2011

| Name | Book Type | Milestones | Achived Milestone Date | Projected Date of next milestone | Comments |
| --- | --- | --- | --- | --- | --- |
| CSTS Framework Specification | Blue | Red Book (Red-1)– under update, after review at Fall Meeting | Red Book (Red-1) issued in August 2010 | Red-2 to Secretariat, tbd |  |
| Guidelines for Specification of CSTSes | Magenta | Candidate Red-1 to Secretariat | June 2010 |  | To be further addressed . |
| CSTS Framework Concept | Green | G-1 released coincident with Red-1 of CSTS FW | Issued in August 2010 |  | Will be updated and re-published wit FS Red-2 |
| Monitored Data CSTS | Blue | Candidate Red-1 to Secretariat |  | End 2010 tbc | Work progressed at London meeting. Asses the impact due to FS RB review. |
| Monitoring Parameters Data Dictionary | Magenta | In work | TBD |  | To be neterd in the WG Charter. |
| Tracking Data CSTS | Blue | Candidate Red-1 to Secretariat |  | End 2010 tbc | Work progressed at London meeting. Asses the impact due to FS RB review. |

## Other Projects

| Name | Book Type | Major Milestone | Achived Milestone Date | Projected Date of next milestone | Comments |
| --- | --- | --- | --- | --- | --- |
| Return Unframed Telemetry | Blue | Update draft White Book |  | January 2011 |  |
| SLE FCLTU Service | Blue | Blue-3 | Published in July 2010 |  | Need for Technical Corrigendum |
| SLE FSP Service | Blue | Blue-2 | Published in July 2010 |  | Need for Technical Corrigendum |
| SLE Enhanced FCLTU Service | Orange | Orange-1 to Secretariat |  | November 2010 | Presented at Fall Meeting. |