## Slide 1: Overview of Progress
TGFT protocal prototyping based on CCSDS

## Slide 2: I. Introduction
What
  Terrestrial Generic File Transfer Prototyping
Why
  Facilitate file exchange between space agencies on the ground
  Recommended Standard
  Part of a file delivery about the space segment
  Improve the level of interoperability among agencies
  Security

## Slide 3: I. Introduction
Reference
  Cross Support Terrestrial File Transfer Concept. CCSDS NNN.N-G0.02
  Terrestrial Generic File Transfer. CCSDS 927.1
  RFC2518 Web based Distributed Authoring and Version. 1999
  RFC4918 Web based Distributed Authoring and Version. 2007

## Slide 4: II. Project Description
Work Completed
  Requirement Analysis & Discussion
  Deployment of Development Environment
  Architectural Design

## Slide 5: II. Project Description
Choose WebDAV protocal

## Slide 6: II. Project Description
Server
  Platform
    OS
      CentOS 6.5
    WebServer
      Apache httpd-2.2.15 WebDAV support
  Functions
    File Version Server
    User Manage
    Authority Manage
Client
  Platform
    OS
      Windows
  Functions
    WebDAV Client

## Slide 7: II. Project Description

## Slide 8: II. Project Description
Work in Progress
  Module Analysis & QA
    User authentication
    WebDAV request & response Packet Parsing Engine
    Communication flow between C/S
    XFDU about TGFT
  System test cases

## Slide 9: II. Project Description

## Slide 10: II. Project Description
Work Remaining
  Detailed Analysis
  Single Test Cases
  Coding & Debug
  Testing

## Slide 11: III. Summary & Dependency
The subject would be developed as a demo or API library or like the product?

## Slide 12: III. Summary & Dependency
What is the logical relationship between TGFT and CFDP. Do we need to think about it? If so, How to deal with the process. In the document, it was mentioned that the possible use of the TGFT is as part of a file delivery chain in the document, which is required of CFDP.

## Slide 13: III. Summary & Dependency
What about the directory structure on the web server in detail. It’s roughly known that there are in-Tray and out-Tray.

## Slide 14: III. Summary & Dependency
E.g.
  Agency A -> B
  Agency A -> C
On the web server, There is a directory for A, who sends the respective files to B and C. How to distinguish which file belongs to B or C in the presentation lay, and how to process.

## Slide 15: addition
Currently, the latest version we have is "927x1w0.00.doc" and "XML Formatted Data Unit (XFDU) Interoperation Testing.doc" provided by my colleague Yonghui, who downloaded the documents from the CWE.
In consideration that we can understand the requirements more clearly and more accurately, we hope we can directly contact someone to discuss the issue about BB and Prototyping more easily, or other convenient way.