## Slide 1
Service Management Workplan for Fall 2017 – Spring 2018
Fall Meeting 2017
C. R. Haddow November 2017

## Slide 2
  Simple Schedule BB
    Get the test report updated
    Publish the Simple Schedule
  Planning Info BB
    Update current draft of PIF in line with discussions at den Haag
    Aim for first Agency review after Gaithersburg
  TGFT BB
    Test plan completed
    Testing between Chinese/CNES started
      As minimum have established connectivity
    Revised draft of white book and schema
    Aim for first Agency review after Gaithersburg

## Slide 3
  SMURF BB
    Update the White Book in line with den Haag discussions
    Produce required XML schema
    Draft Test plan available
    Initial testing between ESA/DLR
    Aim for first Agency review after Gaithersburg
  Service Agreement and Service Config Profile BB
    Formalize as official project
    Outline White Book in line with den Haag discussions
    Update to “Cookie Cutter” TN
  Service Pkg BB
    Formalize as official project
    Complete White Book by Gaithersburg
    Produce XML Schema

## Slide 4
  Event Sequence BB
    TBD
  Service Catalogue MB
    Revised draft.
  Management Services BB
    Produce draft concept.