TITLE OF GROUP: 	Space Assigned Numbers Authority (SANA) WG

CHAIR: 			Bob Bradford

AREA DIRECTOR:		 Peter Shames

MAILING LIST:		sea-sana@mailman.ccsds.org

A.	RATIONALE:

CCSDS A02.1-Y-2.  Restructured Organization and Processes for the Consultative Committee for Space Data Systems. Yellow Book. Issue 2. April 2004:

1.4.6 Space Assigned Numbers Authority (SANA) The core registrar for the CMC’s activities is the SANA. Many space mission protocols require that someone keep track of key protocol numbering assignments that were added after the protocol came out. Typical examples of the kinds of registries needed are for Spacecraft IDs, protocol version numbers, reserved APIDs and SFDU Control Authorities. The SANA provides this key configuration management service for CCSDS. The CCSDS Management Council (CMC) approves the organization that will act as the SANA. Its public interface is focused through web-based services provided by the Secretariat.

The purpose of the SANA working group is to initiate a high level CCSDS system of registries and create a space assigned numbers authority under the proposed CCSDS Registries Advisory Group (CRAG) responsible to the CMC.   The CRAG will provide 1) a standardized process for the creation and maintenance of registries under CCSDS, 2) coordination and support between CCSDS and other standards bodies e.g. IETF, GGF, and 3) a single entry point both procedurally and digitally for technologists and developers to access CCSDS protocol and reference information.  On going technical support for the CRAG will be drawn from the cognizant technology and organizational base as required.

A CRAG registry will address protocols and standards as they relate to spaceflight.  In general, the CRAG will provide: 1) a single focus (a CCSDS Registry Portal) for entry into the CCSDS realm, 2) expertise concerning registry creation and management, 3) resolution to concerns/problems between other standards organizations and CCSDS, and 4) security of registries.

There are four prioritized categories of work which need to be either investigated for registry requirements or assessed for possible adjustment.  Category one (1) is current CCSDS registries namely SCIDs and SFDU CA.   Category two (2) is the set of protocol identifiers, assigned numbers, port numbers, and reserved APIDs that are currently documented within a variety of CCSDS documents and SCPS protocol numbers and other current deployments.  Category three (3) is the list of current CCSDS working groups and birds of a feather that may require registries and also includes current CCSDS developments including SLE service providers and XML schema.  Lastly, category four (4) is the catch all for all other activities which may possess a registries requirement, e.g. information models, mission planning, data mining, console displays, but currently do not fall under CCSDS and/or do not currently operate under a registry.

To adequately set the stage for the SANA, the first step is to assess registry requirements, processes and operational considerations.  This assessment will be published in the SANA Registries White Paper.  The white paper will address processes and procedures for the CRAG and delineate issues associated with each prioritized category defined above.  The white paper will address categories 1-3 and peripherally category 4.  For category 4, a list of possible technologies and their respective control authorities, if any, will be provided.  Registry requirements will be identified and initially defined.

B.	GOALS, OBJECTIVES AND DELIVERABLES:

Goal: Enable interoperability through CCSDS registries, provide easy, common access to CCSDS information and activities through a single CCSDS entity.

Objective 1: Identify and define a CCSDS system of registries for space assigned numbers for current and future spaceflight technologies and coordinate and integrate current registry processes and other operational domains into a single unified standardized framework.

Objective 2: Implement as a CCSDS advisory group under CMC responsibility and identify resources required to sustain and support deployment into any cooperating organization.

Objective 3: Provide a focal point from which any authorized organization or individual can acquire technically relevant CCSDS registry and other information.

Deliverable 1: Provide a SANA/CRAG organizational structure, operational concept and processes/functionality including security.

Deliverable 2: Provide a viable approach for implementation of the CRAG with an operating plan and preliminary security assessment.

Deliverable 3: Provide an assessment of categories 1 through 4 technologies for registry requirements.

Deliverable 4: Develop a prototype of the single point of entry into the CRAG, providing at least three different sets of relevant data objects from different organizations provided through a web based interface with appropriate security.

- SCHEDULE:

| Date | Milestone |
| --- | --- |
| Sep 2005 | SANA WG Charter approved |
| Mar 2006 | White paper complete |
| Apr 2006 | White paper reviews complete |
| May 2006 | Prototype development begins |
| Jun 2006 | SANA WG meeting, review documents, coordinate final White Book (draft BB), review Green Book draft |
| Jul 2006 | Final Green Book on SANA/CRAG Requirements, ops concept, and functionality |
| Aug 2006 | Interim SANA WG meeting to finalize Red Book and Yellow Books for review by agencies |
| Sep 2006 | Agency review of Red and Yellow Books |
| Oct 2006 | Prototype complete w/one DB, start full DB integration and start transition of CRAG to operational status |
| Feb 2007 | Access all major databases from central CRAG site |
| Mar 2007 | Procedures and Operational Processes Yellow Books |
| Apr 2007 | Full operational status |

# D.	Risk Management Strategy:

D1	Technical risks:

Risks: No significant technical risk is involved.  Technical risks are low since this is essentially process based.  The prototype activity does not entail any cutting edge technologies.

Mitigation:  None required

D2	Management risks:

Risks:  No significant management risk is involved except the usual politics and consensus building necessary for success.

Mitigation: Work as required

E.	RESOURCE  REQUIREMENTS:

| WG Lead, 0.3 FTE for FY06 | NASA/MSFC |
| --- | --- |
| Development for FY06: |  |
| White Paper and Book Development/Review, 0. 2 FTE | NASA/JPL |
| White Paper and Book Development/Review, 0. 2 FTE | NASA/GSFC |
| White Paper and Book Development/Review, 0. 1 FTE | ESA/ESOC |
| White Paper and Book Development/Review, 0. 1 FTE | JAXA/ISAS |
| White Paper and Book Development/Review, 0. 1 FTE | CNES |
| Prototype, 0.2 FTE for FY06 | NASA/JPL |
| WG Lead, 0.1 FTE for FY07 | NASAMSFC |
| Database Integration for FY07 |  |
| Database integration, 0. 2 FTE | NASA/JPL |
| Database integration, 0. 2 FTE | NASA/GSFC |
| Database integration, 0. 1 FTE | ESA/ESOC |
| Database integration, 0. 1 FTE | NASA/MSFC |
| Database integration, 0. 1 FTE | JAXA/ISAS |
| Database integration, 0. 1 FTE | CNES |