## Slide 1
Security Working Group Report
Fall 2017, The Hague
Howard Weiss (WG Chair)
Daniel Fischer (WG Deputy Chair)
Notes: 1
1
1

## Slide 2
Goals for this meeting cycle: Review on-going documents in preparation and new work items
Working Group Status:
  Network Layer Security, Interconnection Guide GB, Credentials: all progressing well
  Secure Protocols GB, Key Management MB, Cloud Testing: all completed
Problems and Issues:
  Good number of people resources from many Agencies – but with minimal time allocations for CCSDS work.
Planning:
Interaction with other WGs
  SDLS (+RFM and SLS)
Resolutions
  [Resolution 1 Brief text, because AD will have a resolution summary at the end of his report to CESG]
  [Resolution 2]
  Security WG Executive Summary
Area and WG name | CCSDS Ref Nr | Activity (RB, Pink, Draft. Update) | Document Title | Status | Start and / or Target Publication Date (day/month/year) | Comments
SEA SEC | 350.4 | GB | CCSDS Guide for Secure System Interconnection | Ongoing | Start date 03/10/2016 End date 30/12/2017 | Document up for renewal
SEA SEC | 354.0 | MB | CCSDS Symmetric Key Management Recommendations | Completed – forwarded to AD & Secretariat | Start date 12/06/2006 End date 28/05/2018 | 
SEA SEC | 356.0 | BB | Network Layer Security Adaptation Profile | Ongoing – testing again. ICS and baseline config annex added. | Start date 04/12/2012 End date 30/09/2017 | Testing questions
SEA SEC | None | BB | CCSDS Credentials | Ongoing | Start date 09/01/2017 End date 10/12/2018 | 
SEA SEC | 350.0 | GB | The Application of CCSDS Protocols to Secure Systems | Completed w/o EUMETSAT input – forwarded to Secretariat & AD | Start date 18/01/2016 End date 30/06/2017 | 
Notes: JAXA is interested, resources being identified. Possible issues getting resources allocated / schedule.

## Slide 3: Security WG Additional Comments
Credentials: testing of simple protected auth
  ESA has used simple auth in missions with several partners – obtaining documentation
Network Layer Security – testing GRC-GSFC
  Question regarding testing of profile config?
SecWG Books up for renewal:
  Crypto Algorithm BB: reconfirm
  Key Mngt GB: TBD (Fischer)
  Security Glossary: revise (Weiss/Sheehe)
  Mission Planners Guide: revise (Biggerstaff)
  Security Architecture MB: reconfirm (harmonize w/revised RASDS in the future)
Will review mail list w/o CWE
  However, why since mail archives are open to public?
SDLS:
  Met with RFM (phys layer sec)
  Question regarding USLP ignoring the RID (Gannett+SDLS) to integrate SDLS into USLP vs. “optional” section
GRC support – propose to continue until existing projects conclude.
Notes: JAXA is interested, resources being identified. Possible issues getting resources allocated / schedule.

## Slide 4: Reminder: RESOLUTIONS
Resolution: The SecWG will be actively engaged in the review of all Red Books:
  Levels of involvement range from cursory examination of the Red Books under development, to active involvement in the development of the books.
    Response: AD will provide docs to the WG for review in parallel with AD review
Resolution: All CCSDS document editors will reach out, early in the development of the book to the SecWG to reduce downstream security issues.
    Response: AD will provide “pointers” to WGs for SecWG
Resolution: Security shall be addressed in all new project initiations. All new projects should consider the extent to which security is relevant. Considerations will be documented in the project initiation request.
    Response: AD forwards new projects definitions to SecWG to analyze security implications & to work with the initiating WG.

## Slide 5
  SecWG Resource Issues for Approved Projects
Only addressing approved Projects
No resource issue  Keep chart and state N/A
Mainly for missing proto 2 resources
WGs affected are
MOIMS NAV
MOIMS SM&C
SIS DTN
Not Applicable

## Slide 6
  Security WG Upcoming New Work Items
Area and WG name | CCSDS Ref Nr | Activity (RB, Pink, Draft. Update) | Document Title | Target Start / Publication Date | Resources Needed (total, Editor, Proto 1, Proto 2) |  |  |  | Comments Rationale What if not started?
SEA SEC | None |  |  | Start 20/11/2016 End 10/12/2018 | 2017 | 6 WMs for BB | 3 WMs Prot 1 | 3 WMs Prot 2 | Project approved.
 |  |  |  |  | 2018 | 6 WMs for BB | 3 WMs Prot 1 | 3 WMs Prot 2 | 
 |  |  |  |  | 2019 |  |  |  | 
Not Applicable
Notes: 6
6
6