## Slide 1
CCSDS SOIS Wireless WG Monthly Webcon: 14-Jul-2015
New ESA Wireless WG member
RFID Tag-Encoding Red Book (CCSDS 881.1-R-1) activities:
  Document Status:
    Released to CCSDS Secretariat
    CESG Review completed with a couple of RID cycles
    Released for Agency Review to be completed 24-Aug-2015
  Object-ID space design
  SANA Registry updates
HDR WLAN Use Case development and strategies (timeliness and relevant)
  Whitepaper? Roadmap activity?
  Consensus to update Wireless Communications Green Book Annex E : HDR driving use cases with specific references to agency needs
  CSA, ESA, FSA, NASA inputs status
Additional Topics:
  2015 Fall Meeting: Darmstadt, Germany, 09-13 November 2015

## Slide 2
Dec
2015
Jan
2016
Feb
2016
Mar
2016
Apr
2016
May
2016
Jun
2016
Jul
2016
Aug
2016
Sep
2016
2015 Fall Meeting
Darmstadt, Germany
09-13 Nov-2015
CMC Approval
(Spring 2016)
High Data Rate WLAN
Blue Book Final Draft #1
(Fall 2016)
Oct
2015
Nov
2015
2016 Spring Meeting
Cleveland, OH USA
04-08 Apr-2016
High Data Rate WLAN
Green Book Updates?
01-Dec-2015
High Data Rate WLAN
initial outline draft
15-Apr-2016
CCSDS SOIS Wireless WG Project Milestones
Sep
2015
Jul
2015
Aug
2015
High Data Rate WLAN
Use Case Organization
10-Oct-2015
Jun
2015
Final Agency Review
(Fall 2015)
Prototype development and interoperability test
RFID Tag Encoding
Red Book Agency Review
30-Jun-2015 
24-Aug-2015
Use Case Organization
Notes: Planning Notes 11-Mar-2013:
Discuss SABL Project Plan with Shea and Louis
Coordinate dates for RSA 2FA TIM at HOSC (Shea, Jim, Shankini); cost share this trip with BioServe
Determine timeline on DTN2 Simulator – coordinate HOSC DTN2 G/W testing, test plan, with the HOSC
Will need to plan Automation support for additional BioServe SABL tasks
Have an IDSCam close-out sprint; can transition to SABL early as necessary
HOSC RSA 2FA meeting this week and travel coordination

## Slide 3
  WWG RFID Encoding Blue Book:
  Spring 2015: Final draft#2 RFID Encoding Blue Book [completed]
  Release to Area Director [completed]
  Submission to Secretariat [completed]
  Fall 2015: Final Agency review completion
  First/second prototype development completion
  Spring 2016: CMC approval
  WWG Wireless Local Area Network Blue Book:
  Spring 2015: Initiation of standardization specification
  Fall 2016: Final draft#1 WLAN Blue Book
  Spring 2018: Final draft#2 WLAN Blue Book
  Release to Area Director
  Spring 2019: Final Agency review completion
  Fall 2020: First/second prototype development completion
  Winter 2020: CMC approval
SOIS (WWG) Area Report to CESG, Spring 2015
Notes: 3