## Slide 1
CCSDS SOIS Wireless WG Monthly Webcon: 04-Aug-2015
New ESA Wireless WG member Dirk Thurnes to join at September telecon
RFID Tag-Encoding Red Book (CCSDS 881.1-R-1) activities:
  Document Status:
    Released for Agency Review to be completed 24-Aug-2015
  Follow-on Activities Required (Possibly in FY2016?)
    Object-ID space design
    SANA Registry updates
HDR WLAN Use Case development and strategies (timeliness and relevant)
  Consensus to update Wireless Communications Green Book Annex E : HDR driving use cases with specific references to agency needs?
  CSA, ESA, FSA, NASA inputs status: Green Book pages: E-2  E-8
  Green Book Use Case write-up additions (4 new write-ups required)
  880x0g3.08.docx uploaded to CWE (SOIS-WIR/Draft Documents/HDR WLAN
Additional Topics:
  2015 Fall Meeting: Darmstadt, Germany, 09-13 November 2015
  Open items for group discussion

## Slide 2
HDR WLAN Green Book Use Case Additions (write-ups)
Multiple hosted payloads with high data rate (internal/external) (e.g., ISS external/EWC, internal payloads and equipment)
  Consider ISS research summaries (NASA, ESA, FSA, CSA)?
Rendezvous & Docking (e.g., ISS visiting vehicles)
  FSA inputs?
  Look at NASA Roadmap TA 5?
Crew member location tracking (HRP gap)
  FSA, ESA inputs?
  Possibly from NASA SA/SD?
Planetary crew comms: IVA-IVA, IVA-EVA, Habitat-to-LRV, LRV-internal (e.g., ETDP-CxP Lunar Surface scenario)
  CSA inputs?
  CxP ETDP surface comm scenario (Larry Foore when at GRC, Casey Bakula)?
CSA
ESA
FSA
NASA
Kevin does and everybody reviews?

## Slide 3
Dec
2015
Jan
2016
Feb
2016
Mar
2016
Apr
2016
May
2016
Jun
2016
Jul
2016
Aug
2016
Sep
2016
2015 Fall Meeting
Darmstadt, Germany
09-13 Nov-2015
CMC Approval
(Spring 2016)
High Data Rate WLAN
Blue Book Final Draft #1
(Fall 2016)
Oct
2015
Nov
2015
2016 Spring Meeting
Cleveland, OH USA
04-08 Apr-2016
High Data Rate WLAN
Green Book Updates?
01-Dec-2015
High Data Rate WLAN
initial outline draft
15-Apr-2016
CCSDS SOIS Wireless WG Project Milestones
Sep
2015
Jul
2015
Aug
2015
High Data Rate WLAN
Use Case Organization
10-Oct-2015
Jun
2015
Final Agency Review
(Fall 2015)
Prototype development and interoperability test
RFID Tag Encoding
Red Book Agency Review
30-Jun-2015 
24-Aug-2015
Use Case Organization
Published deliverable date to SOIS Chair and the CESG
Wireless WG internal working milestone
Wireless WG internal activity
CCSDS Biannual Meeting
Current Date 
Notes: Planning Notes 11-Mar-2013:
Discuss SABL Project Plan with Shea and Louis
Coordinate dates for RSA 2FA TIM at HOSC (Shea, Jim, Shankini); cost share this trip with BioServe
Determine timeline on DTN2 Simulator – coordinate HOSC DTN2 G/W testing, test plan, with the HOSC
Will need to plan Automation support for additional BioServe SABL tasks
Have an IDSCam close-out sprint; can transition to SABL early as necessary
HOSC RSA 2FA meeting this week and travel coordination

## Slide 4
CCSDS SOIS Wireless WG Draft Projects
881x0r0 Revision 2: The Magenta Book for RFID-Based Inventory Management Systems will be updated to provide enhanced security mechanisms. The original (version 1) of the Magenta Book (880x0r0) on RFID-Based Inventory Management Systems is based upon the combined ISO 18000-6c and EPCGlobal Class-1 Gen-2 standards dated 2008. An important update is to provide security mechanisms for authentication, authorization, data integrity and privacy that is facilitated by the EPCGlobal Class-2 Gen 2 Version 2 specification released in 2013.
RFID Sensing Recommended Standard (Blue Book): This recommended standard will specify requirements and best practices to enable interoperable RFID tag sensing. As RFID has transitioned to mainstream commercial terrestrial utilization the capability to add sensors (temperature, pressure, light, acoustic, etc.) to the RFID tag silicon for periodic sampling enables small form-factor IoT type of devices directly onboard the RFID tag. It is anticipated that this combined form-factor, in either passive or active RFID devices, will be of significant interest to commercial, military, and space market segments.

## Slide 5
  WWG RFID Encoding Blue Book:
  Spring 2015: Final draft#2 RFID Encoding Blue Book [completed]
  Release to Area Director [completed]
  Submission to Secretariat [completed]
  Fall 2015: Final Agency review completion
  First/second prototype development completion
  Spring 2016: CMC approval
  WWG Wireless Local Area Network Blue Book:
  Spring 2015: Initiation of standardization specification
  Fall 2016: Final draft#1 WLAN Blue Book
  Spring 2018: Final draft#2 WLAN Blue Book
  Release to Area Director
  Spring 2019: Final Agency review completion
  Fall 2020: First/second prototype development completion
  Winter 2020: CMC approval
SOIS (WWG) Area Report to CESG, Spring 2015
Notes: 5