## Slide 1: CCSDS SOIS Wireless WG Monthly Webcon
06-Oct-2015

## Slide 2
CCSDS SOIS Wireless WG Monthly Webcon
Welcome JAXA Wireless WG new Tomitaka-san!
RFID Tag-Encoding Red Book (CCSDS 881.1-R-1) activities:
  CCSDS 881.1-R-1 Document Status:
    16-Sep-2015 monthly meeting: Agreed to accept all editorial RIDs
    Agreed to add text to clarify Table 3-1 (thanks Yuriy!)
    Today: Discussion to reach consensus regarding RFID tag encoding data integrity provision
    Follow-on Activities Required: Complete updates CCSDS 881.1-R-1 as required and transmit document to CCSDS Secretariat for processing
     Does anyone want to volunteer to review the editorial updates??
    Follow-on activities for CCSDS 881.1-R-1 (to satisfy Blue Book requirements)
      Object-ID space design: Discuss initial design strategies and concerns
      SANA Registry updates
      Interoperability Test Plan preparation and agency (FSA, NASA) prototyping
      Interoperability Test Plan execution

## Slide 3
CCSDS SOIS Wireless WG Monthly Webcon: 16-Sep-2015
HDR WLAN Use Case development and strategies (timeliness and relevant)
  Achieved Consensus to update Wireless Communications Green Book Annex E : HDR driving use cases with specific references to agency needs
  CSA, ESA, FSA, NASA inputs status: Green Book pages: E-2  E-8
  Green Book Use Case write-up additions (4 new write-ups required)
  880x0g3.08.docx uploaded to CWE (SOIS-WIR/Draft Documents/HDR WLAN)
Additional Topics:
  WWG Charter updates and posted on the CWE (align w/Strategic Plan & Goals)
  Fall CCSDS WWG Meetings Agenda development
  Open items for group discussion

## Slide 4
HDR WLAN-based Green Book Use Case Additions (write-ups)
Multiple hosted payloads with high data rate (internal/external) (e.g., ISS external/EWC, internal payloads and equipment)
  Consider ISS research summaries Proposal: NASA, ESA, FSA, CSA, Kevin?
  Responsible WWG member/agency:
Rendezvous & Docking (e.g., ISS visiting vehicles)
  FSA inputs? Proposal: FSA takes lead on the use case description?
  Look at NASA Roadmap TA 5?
  Responsible WWG member/agency:
Crew member location tracking (HRP gap)
  FSA, ESA inputs? Proposal: NASA takes lead on the use case description?
  Possibly from NASA SA/SD?
  Responsible WWG member/agency:
Planetary crew comms: IVA-IVA, IVA-EVA, Habitat-to-LRV, LRV-internal (e.g., ETDP-CxP Lunar Surface scenario)
  Responsible WWG member/agency: CSA: Stephen Braham
  Inputs from CxP ETDP surface comm scenario (NASA, Casey Bakula)?

## Slide 5
Dec
2015
Jan
2016
Feb
2016
Mar
2016
Apr
2016
May
2016
Jun
2016
Jul
2016
Aug
2016
Sep
2016
2015 Fall Meeting
Darmstadt, Germany
09-13 Nov-2015
CMC Approval
(Spring 2016)
High Data Rate WLAN
Blue Book Final Draft #1
(Fall 2016)
Oct
2015
Nov
2015
2016 Spring Meeting
Cleveland, OH USA
04-08 Apr-2016
HDR WLAN Green Book Updates SUBMITTED?
01-Dec-2015
High Data Rate WLAN Blue Book initial outline draft
15-Apr-2016
CCSDS SOIS Wireless WG Approved Project Milestones
Sep
2015
Jul
2015
Aug
2015
Jun
2015
RFID Tag Encoding
Red Book Review
Final Agency Review
(Fall 2015)
Prototype development /
Interoperability testing
30-Jun-2015 
31-Aug-2015
Use Case
Organization
Published deliverable date to SOIS Chair and the CESG
Wireless WG internal working milestone
Wireless WG internal activity
CCSDS Biannual Meeting
Current
Date 
RFID Tag Object-ID
space design
SANA Registry
Updates
High Data Rate WLAN
Use Case Organization
10-Oct-2015
Use Case
Completion
Notes: Planning Notes 11-Mar-2013:
Discuss SABL Project Plan with Shea and Louis
Coordinate dates for RSA 2FA TIM at HOSC (Shea, Jim, Shankini); cost share this trip with BioServe
Determine timeline on DTN2 Simulator – coordinate HOSC DTN2 G/W testing, test plan, with the HOSC
Will need to plan Automation support for additional BioServe SABL tasks
Have an IDSCam close-out sprint; can transition to SABL early as necessary
HOSC RSA 2FA meeting this week and travel coordination

## Slide 6: Back-up Charts & High-Level CCSDS Schedules

## Slide 7
  WWG RFID Encoding Blue Book:
  Spring 2015: Final draft#2 RFID Encoding Blue Book [completed]
  Release to Area Director [completed]
  Submission to Secretariat [completed]
  Fall 2015: Final Agency review completion
  First/second prototype development completion
  Spring 2016: CMC approval
  WWG Wireless Local Area Network Blue Book:
  Spring 2015: Initiation of standardization specification
  Fall 2016: Final draft#1 WLAN Blue Book
  Spring 2018: Final draft#2 WLAN Blue Book
  Release to Area Director
  Spring 2019: Final Agency review completion
  Fall 2020: First/second prototype development completion
  Winter 2020: CMC approval
SOIS (WWG) Area Report to CESG, Spring 2015
Notes: 7

## Slide 8
CCSDS SOIS Wireless WG Draft Projects
881x0r0 Revision 2: The Magenta Book for RFID-Based Inventory Management Systems will be updated to provide enhanced security mechanisms. The original (version 1) of the Magenta Book (880x0r0) on RFID-Based Inventory Management Systems is based upon the combined ISO 18000-6c and EPCGlobal Class-1 Gen-2 standards dated 2008. An important update is to provide security mechanisms for authentication, authorization, data integrity and privacy that is facilitated by the EPCGlobal Class-2 Gen 2 Version 2 specification released in 2013.
RFID Sensing Recommended Standard (Blue Book): This recommended standard will specify requirements and best practices to enable interoperable RFID tag sensing. As RFID has transitioned to mainstream commercial terrestrial utilization the capability to add sensors (temperature, pressure, light, acoustic, etc.) to the RFID tag silicon for periodic sampling enables small form-factor IoT type of devices directly onboard the RFID tag. It is anticipated that this combined form-factor, in either passive or active RFID devices, will be of significant interest to commercial, military, and space market segments.

## Slide 9
Q3
2017
Q4
2017
Q1
2018
Q2
2018
Q3
2018
Q4
2018
Q1
2019
Q2
2019
Q3
2019
Q4
2019
Q1
2017
Q2
2017
CCSDS SOIS Wireless WG DRAFT Project Milestones
Q4
2016
Q2
2016
Q3
2016
Q1
2016
Start Date
Nov-2016
Published deliverable date to SOIS Chair and the CESG
Wireless WG internal working milestone
Wireless WG internal activity
CCSDS Biannual Meeting
2016
2017
2018
2019
1st Draft
Mar-2017
2nd Draft
Jul-2017
Submit
to A.D.
Nov-2017
Submit to Secretariat
Jan-2018
1st Agency Review
Feb-2018
RID
Resolution
May-2018
Secretariat Processing
Jul-2018
Final Agency
Review
Aug-2018
RID
Resolution Sep-2018
CMC Approval
Nov-2018
CCSDS
881.0-M-1
RFID
Inventory
Management
Systems
Magenta
Book
Updates
1st Draft
Oct-2016
2nd Draft
Jan-2017
Submit
to A.D.
Apr-2017
Submit to Secretariat
Jul-2017
1st Agency Review
Sep-2017
RID
Resolution
Nov-2017
Secretariat Processing
Feb-2018
Final Agency
Review
May-2018
RID
Resolution Jul-2018
CMC Approval
Nov-2018
CCSDS
88X.0-M-1
RFID Sensing
Communications
Protocol
Specification
Start Date
May-2016
1st Prototype
Nov-2018
2nd Prototype
Mar-2019
CMC Approval
May-2019
Notes: Planning Notes 11-Mar-2013:
Discuss SABL Project Plan with Shea and Louis
Coordinate dates for RSA 2FA TIM at HOSC (Shea, Jim, Shankini); cost share this trip with BioServe
Determine timeline on DTN2 Simulator – coordinate HOSC DTN2 G/W testing, test plan, with the HOSC
Will need to plan Automation support for additional BioServe SABL tasks
Have an IDSCam close-out sprint; can transition to SABL early as necessary
HOSC RSA 2FA meeting this week and travel coordination

## Slide 10
Designate a {OwnerID, ProgramID, ObjectID} tuple
Manage the OwnerID/ProgramID namespace to uniquely identify additional Owners (Space Agencies) and associated Programs
Manage the ObjectID namespace to improve automated inventory management practices and provide a transition path for future standardized tag-encoding
Does not alter/affect current IMS naming conventions or operations
  Defines {OwnerID, ProgramID, ObjectID} namespace in an engineered manner to support future IMS operations
ISS IMS tag-encoding augmentation proposal