## Slide 1: CCSDS SOIS Wireless WG Monthly Webcon
05-Jan-2016

## Slide 2
CCSDS SOIS Wireless WG Monthly Webcon
RFID Tag-Encoding Red Book (CCSDS 881.1-R-1) activities:
  CCSDS 881.1-R-1 Document Status:
    Sent to CCSDS Secretariat for publication (19-Oct-2015)
  Follow-on activities for CCSDS 881.1-R-1 (to satisfy Blue Book requirements)
    Interoperability Test Plan preparation and (FSA, NASA) prototyping
      Set expectations and project timeline
    Object-ID space design: Discuss initial design strategies and concerns
      Propose Object-ID design presentation 02-Feb-2016
    Interoperability Test Plan execution
    SANA Registry updates

## Slide 3
CCSDS SOIS Wireless WG Monthly Webcon
Green Book updates for HDR WLAN Use Cases inclusion (“GBv3 updates”)
  Green Book Use Case write-up additions (3 new write-ups to integrate)
    Confirm this work is authorized as an official CCSDS project with SOIS Area Director
    Review GBv3 current version and disposition outstanding items
      EVA image update (CSA, Stephen Braham)
      Rick Barton (NASA) comments
HDR WLAN discussion:
  Magenta book vs. Blue book
  Draft project schedule discussion
Additional topics:
  Open items for group discussion
  User Guide reference for integration of WWG with SOIS Subnetwork activity?

## Slide 4
Project | Priority | Agency Resources
CCSDS 881.1-R-1: Spacecraft Onboard Interface Services—RFID Tag Encoding Specification | High | FSA, NASA
Spacecraft Onboard Interface Services – High Data Rate Wireless Local Area Network Communications (HDR WLAN) | High | CSA, FSA, NASA, ESA
Draft Project | Fall 2015 Rank | When to start??
881x0m1: RFID Magenta Book RFID-Based Inventory Management Systems (Revision 2: Security updates) | #1b | 2017; after GBv4 updates completed
RFID Sensing Recommended Standard (proposed new MB, BB?) | #2 | 2017?
881x1r1: RFID Tag-Encoding Specification (Blue Book: ISO/EPC compliancy updates) | #4 | ??
880x0g2: WWG Green Book (880x0g3; GBv3) (Use Case updates for HDR WLAN and dated LTE verbiage) | #1a | Now: 2016 project
880x0g3: WWG Green Book (880x0g4; GBv4) (updates for Wi-Fi technology evolution propose when GBv3 updates completed) | #3 | 2017?
CCSDS SOIS Wireless WG Projects Prioritization: Fall 2015

## Slide 5
Apr
2017
Jan
2016
Feb
2016
Mar
2016
Apr
2016
May
2016
Jun
2016
Jul
2016
Aug
2016
Sep
2016
Fall 2016*
CMC Approval
* Need CESG Update
High Data Rate WLAN
Blue Book Final Draft #1
(Fall 2016)
Feb
2017
Mar
2017
2016 Spring Meeting
Cleveland, OH USA
04-08 Apr-2016
Green Book (GBv3) Updates for HDR WLAN Submit Date? 15-Feb-2016
High Data Rate WLAN Blue Book initial outline draft
15-Apr-2016
Updated: CCSDS SOIS Wireless WG Approved Project Milestones
Jan
2017
Nov
2016
Dec
2016
Oct
2016
Interoperability
testing
Published deliverable date to SOIS Chair and the CESG
Wireless WG internal working milestone
Wireless WG internal activity
CCSDS Biannual Meeting
 Current
Date
RFID Tag Object-ID
space design
SANA Registry
Updates
HDR WLAN Organizational
& Project Activities
Prototype development /
Test Plan
Draft #1 HDR WLAN Project
Activities & Composition
2016 Fall Meeting
Rome, Italy
Dates TBD…
Draft #2 HDR WLAN Project Activities & Composition
(to be completed Spring 2018)
Potentially start new project…
Notes: Planning Notes 11-Mar-2013:
Discuss SABL Project Plan with Shea and Louis
Coordinate dates for RSA 2FA TIM at HOSC (Shea, Jim, Shankini); cost share this trip with BioServe
Determine timeline on DTN2 Simulator – coordinate HOSC DTN2 G/W testing, test plan, with the HOSC
Will need to plan Automation support for additional BioServe SABL tasks
Have an IDSCam close-out sprint; can transition to SABL early as necessary
HOSC RSA 2FA meeting this week and travel coordination

## Slide 6
# | Section | Comment for discussion
1,2 | 2.2 | Wrong Table #: see [1]
3 | 3.3.5 | Isn’t this use case sort of redundant given the new use cases we developed to justify the development of the new blue book on WLANs. Also, I don’t see any of those new use case write-ups anywhere in the document at this point. I was expectiong to see the one from Pat, the one from Stephen, and the one from me. Maybe they should all just go in this section as particular use cases associated with a spacecraft WLAN. Section title could then be “Intra-spacecraft WLAN Use Cases.” Then we could just eliminate the HDR use case annex and make it part of this section instead. The would leave the use case annexes D and G for things that we don’t see as huge drivers and more appropriate as annexes. see [1]
GBv3 updates discussion (1/5)
[1] Reviewed old document; issue previously dispositioned

## Slide 7
# | Section | Comment for discussion
4 | 5.1.4.4 | I really think we should just eliminate this section. No longer relevant to much of anything. I think the only real advocate for this staying was J-F, and he’s gone now. I really hate this section. [Delete? Include as is? Update?]
5, 6, 7 | 5.1.6.5 | [5]: Are these the main components of the WiMAX architecture or the WMAN architecture. They almost seem to be used interchangeably throughout this section. [Delete? Include as is? Update?] [6]: ABS not defined anywhere that I can find. [7]: AMS not defined anywhere that I can find.
8 | 5.1.6.7 | What about in the FDD OFDM scheme? Is there one? Why the distinctions here and not in the next sentence for the OFDMA and sOFDMA schemes.? [Delete? Include as is? Update?]
GBv3 updates discussion (2/5)

## Slide 8
# | Section | Comment for discussion
9 | 5.1.6.13 | Don’t you mean M<N? [Stephen to verify…]
10 | 5.1.7 | Probably should start the section with the text and put the table after the introductory text. Also, I can’t find this table referenced anywhere in the section text. [KKG Updated]
11 | 5.1.7 | It seems like these should be notes that are referenced in the table or text somewhere, but they are not as far as I can tell. [KKG Updated]
12 | Table 7-1 | Probably should start the section with the text and put the table on the second page. I know it is probably set up to float, but the paragraph refers to Table 7-1 being below the text, which is confusing, and it also seems awkward to have the table before any text at the beginning of the section. [KKG Updated]
13 | Annex D | Title could be better. D10, D18, and D19 don’t seem to fit within the ALM category all that well. [Update title? Suggestions?]
GBv3 updates discussion (3/5)

## Slide 9
# | Section | Comment for discussion
14 | Annex E, p. E-2 | From this point on in Annex E, there seems to be stuff missing. All of the following tables just appear with no discussion of them or references to them anywhere that I can find. Also, unlike Annexes D and G, which are also use case annexes, there are no use case descriptions in this annex. The descriptions are accessed via the cross-reference links in Tables E-3,4,5, but that is not discussed anywhere in the annex. Maybe we need to talk some more about how we treat the use cases. I agree that we have too many to put them all in Section 3 of the document, but it still seems weird to have some of them there and some of them here, particularly when this annex really doesn’t do anything but point back to the descriptions that will eventually all appear in Section 3. [see [1]; use cases have been included; discuss organization]
GBv3 updates discussion (4/5)

## Slide 10
# | Section | Comment for discussion
15 | Annex F | I think this annex is confusing. The flow is not very smooth and things are described sometimes in multiple places. I don’t really understand what is going on. [Discussion]
16 | Annex F | Which table. There are two in the section, and this one seems to be just a very abbreviated version of the later one that is labeled 6.1.7. [added Table G-1]
17 | Annex F | No number on this figure. Is it supposed to be Figure 6.1.7-1, which is referenced below but does not appear. [see [1]]
18 | Annex F | GBR is described twice: once here as a QoS parameter and once below as a standardized QCI characteristic. [yes, correct]
19 | Annex F | This heading is the same as the title of Section F2. [removed duplicate heading]
20 | Annex F | No such figure. [see [1]]
21 | Annex D10 | Not sure an AIT use case fits very well in this sections. Maybe we should just expand the discussion in Section 3.3.3 on AIT tools to include all of this. [Discussion]
GBv3 updates discussion (5/5)

## Slide 11
Determine timeline requirements
Summarize technical requirements
  What will OC allow?
  What is allowed for DTO / Experiments
Complete prototype of any software
Procure/configure Testing Facility
Specify SANA registries and content after successful interoperability testing
Compose Test Plan
  Summary testing diagram(s)
Information exchange specification
  E-mail is fine; but if any VPN remote connectivity is being contemplated then specify and start ASAP
Consensus on Object-ID space design prior to interoperability testing?
  Object-ID verification will be part of formal testing
  But it is formally required to verify read/write of Tag ID fields, not to verify “what the fields mean” in an operational setting
RFID Tag-Encoding Specification: Interoperability Testing
Testing Implementation Conformance Statements (TICS)
  Base operational and configuration parameter conformance specification
  Software identification and version recording
  Any software calibration procedures
  Tag writer and tag reader h/w and s/w
  Any test facility specific (environment) conditions specified and recorded
  Must specify Pass/Fail Criteria for each test
  Basis (fundamental) Test Cases
  Failure Test Cases
  Bad Data Test Cases
  Other Test Cases
  “Random-ID” Test Cases (non-sensical)
  “Expected-IDs” Test Cases
  Field limit test cases
  Out-of-bounds (ECMA-113) test cases

## Slide 12
February
2016
March
2016
April
2016
May
2016
June
2016
CMC Approval
(Spring 2016)
January
2016
RFID Tag-Encoding Specification: DRAFT Interoperability Testing
December
2015
November
2015
Prototype development / Test Plan / Interoperability testing
Draft: dd-mmm-yyyy
Final: dd-mmm-yyyy
Published deliverable date to SOIS Chair and the CESG
Wireless WG internal working milestone
Wireless WG internal activity
CCSDS Biannual Meeting
Current Date 
RFID Tag Object-ID
space design
SANA Registry
Updates
Final Agency Review
(Fall 2015)
2016 Spring Meeting
Cleveland, OH USA
04-08 Apr-2016
Prototype
Test Plan Development
Interop Test & Report
Draft: dd-mmm-yyyy
Final: dd-mmm-yyyy
Draft: dd-mmm-yyyy
Final: dd-mmm-yyyy
Draft: dd-mmm-yyyy
Final: dd-mmm-yyyy
Draft: dd-mmm-yyyy
Final: dd-mmm-yyyy
Participating Agencies: FSA, NASA
Points of Contact (FSA, NASA):
Yuriy Sheynin, FSA
Vladimir Fetisov, FSA
Ray Wagner, NASA
Responsible Point of Contact
Kevin Gifford (?)
Rick Barton (?)
Notes: Planning Notes 11-Mar-2013:
Discuss SABL Project Plan with Shea and Louis
Coordinate dates for RSA 2FA TIM at HOSC (Shea, Jim, Shankini); cost share this trip with BioServe
Determine timeline on DTN2 Simulator – coordinate HOSC DTN2 G/W testing, test plan, with the HOSC
Will need to plan Automation support for additional BioServe SABL tasks
Have an IDSCam close-out sprint; can transition to SABL early as necessary
HOSC RSA 2FA meeting this week and travel coordination

## Slide 13
HDR WLAN Book Organizational Plan(s)
Agency use cases to characterize need (Use Case update of Green Book)
  Is ISS the only real customer at this point? Is NASA SCaN a customer? Alignment for future purposes? Can we extrapolate to identify other customers?
Scope properly (customer focus emphasis);
  This means Wi-Fi for ISS if short-term focus; ISS EVA focus
  Application profiles specifying PHY modes selection
  Implies short-term focus right now
Important Observation: Expect our (WWG) path to be evolutionary as well which dictates a staged approach.
[NASA, FSA]: ISS as a testbed for future exploration wireless communication technologies; For the WWG is there too much risk in being overly ISS-focused? ISS cultural problems, expectations, etc.
NASA (AES, SCaN, NDSWG) concerns: How to handle EVA, EVA suits, tele-robotic activity, sensor networks, vehicle monitoring, ubiquitous networking, vehicle docking support; ISS EVA focus: Use ISS as a testbed for wireless technology maturation (any location-based services). Not just an ISS book; but will mature exploration wireless communication technologies.
FSA wireless focus (DLR agreement): ISS testbed for future exploration wireless communications; Intra-spacecraft wireless networking; proximate EVA activities; HDR Sensor rates; Docking; On-orbit assembly activities; Planetary surface wireless?? (FSA not convinced this is a SOIS area: SOIS: networks; communications: non-networking); Correlation/coordination with SOIS architecture.

## Slide 14
HDR WLAN Book Organizational Plan(s)
DLR (agreement with FSA): WLAN interest as well; focus on ISS as a testbed
ESA (strong agreement with FSA, DLR): communication within a spacecraft; could check with ESA human spaceflight program; important problem reduce/eliminate power constraints to sensors; AIT is a primary focus.
CSA priorities: Body-area nets, EVA activities, robotics, astro-skin; most of CSA investment is in the ISS; CSA not interested in RFID or RFID-sensing currently. No long-term space plan in Canada (possibly environmental-focused communications will arise); ISS is for technology development for Exploration; Stephen Braham: Planetary surface communications.
CNSA?
JAXA: difficult to adapt wireless for space missions – do step-by-step; first integrate wireless in AIT, then in vehicle wireless avionics, then intra-satellite. ISS EVA activities. ISAS interested in sensor networking; science mission projects including robotic surface activities, communication with relay orbiter (e.g., prox-2 link capability)

## Slide 15
HDR WLAN Book Organizational Plan(s)
What the standard can do and can’t do (with possible recommendations?)
What do our sponsors want us to do; can we seek sponsor guidance? Customer guidance?
WWG external-stakeholder input for clarification of needs and tasks
Blue Book must be terse; what makes it worth doing
Candidate Proposal: Wi-Fi based Blue Book(?): specify the PHY/MAC standard
  Internal habitat and intra-satellite communication
  Inter-satellite communication? (SLS coordination)
  External communication
  Launchers
  AIT (this is important and is a key driver/importance for ground testing and verification)
  Sub-orbital, high-altitude terrestrial network communications (SLS coordination)
  Note sensor-centric emphasis in many above domains (here the key constraint is power consumption)
  How important is meshing?
  Low-power Wi-Fi, TSN
  Interoperability testing issues – MB eliminates (“802.11” vs. “.g”, “.n”, “.s”)
Importance of space qualification and TRL maturation
Past history of wanting high-speed wireless sensing

## Slide 16
HDR WLAN Book Organizational Plan(s)
Extract generalized and specific (when possible) requirements
Characterize engineering metrics / figures of merit
Identify constraints
Market surveys (what is out there: commercial/industry/IEEE, IEEE TSN, ITU, IETF)
Technology evaluations; technology maturation
Identify applicable standards and anticipated evolution roadmaps
  E.g., 802.11x, 3GGP 5G, etc..
Identify trade-offs
  E.g., power, bandwidth, topologies, centralized vs. distributed
Identify specific coordination strategies (SOIS Deterministic networking BoF)
Blue Book Outline:
  1. Boilerplate scope and purpose; 2. Overview; 3. Recommendation(s)
Where to put HDR WLAN engineering analyses (GB?)
Time domain of recommendation applicability:
Very short-term: 1 – 2 years
Short-term: 3 – 5 years
Medium term: 6 – 10 years
Longer term: 10 – 20 years
Long-term: 20+ years

## Slide 17
2015 Fall Meeting
High Data Rate WLAN
Blue Book Final Draft #1
(Fall 2016)
2016 Spring Meeting
Green Book (GBv3) Updates for HDR WLAN Submit Date? 01-Dec-2015
HDR WLAN Blue Book DRAFT Project Schedule
Q4
2015
Published deliverable date to SOIS Chair and the CESG
Wireless WG internal working milestone
Wireless WG internal activity
CCSDS Biannual Meeting
HDR WLAN Organizational & Project Activities:
Identify use cases, requirements,
solution space, candidate recommendations
Q1
2016
Q2
2016
Q3
2016
Q4
2016
Q1
2017
Q2
2017
Q3
2017
Q4
2017
Q1
2017
Q2
2017
Q3
2017
2016 Fall Meeting
2017 Spring Meeting
2017 Fall Meeting
2018 Spring Meeting
Q4
2017
2018 Fall Meeting
High Data Rate WLAN
Blue Book Final Draft #2
(Spring 2018)
HDR WLAN Continued Activities…
Notes: Planning Notes 11-Mar-2013:
Discuss SABL Project Plan with Shea and Louis
Coordinate dates for RSA 2FA TIM at HOSC (Shea, Jim, Shankini); cost share this trip with BioServe
Determine timeline on DTN2 Simulator – coordinate HOSC DTN2 G/W testing, test plan, with the HOSC
Will need to plan Automation support for additional BioServe SABL tasks
Have an IDSCam close-out sprint; can transition to SABL early as necessary
HOSC RSA 2FA meeting this week and travel coordination

## Slide 18: Back-up Charts & High-Level CCSDS Schedules

## Slide 20
  WWG RFID Encoding Blue Book:
  Spring 2015: Final draft#2 RFID Encoding Blue Book [completed]
  Release to Area Director [completed]
  Submission to Secretariat [completed]
  Fall 2015: Final Agency review completion
  First/second prototype development completion
  Spring 2016: CMC approval
  WWG Wireless Local Area Network Blue Book:
  Spring 2015: Initiation of standardization specification
  Fall 2016: Final draft#1 WLAN Blue Book
  Spring 2018: Final draft#2 WLAN Blue Book
  Release to Area Director
  Spring 2019: Final Agency review completion
  Fall 2020: First/second prototype development completion
  Winter 2020: CMC approval
SOIS (WWG) Area Report to CESG, Spring 2015
Notes: 20

## Slide 21
Q3
2017
Q4
2017
Q1
2018
Q2
2018
Q3
2018
Q4
2018
Q1
2019
Q2
2019
Q3
2019
Q4
2019
Q1
2017
Q2
2017
CCSDS SOIS Wireless WG DRAFT Project Milestones
Q4
2016
Q2
2016
Q3
2016
Q1
2016
Start Date
Nov-2016
Published deliverable date to SOIS Chair and the CESG
Wireless WG internal working milestone
Wireless WG internal activity
CCSDS Biannual Meeting
2016
2017
2018
2019
1st Draft
Mar-2017
2nd Draft
Jul-2017
Submit
to A.D.
Nov-2017
Submit to Secretariat
Jan-2018
1st Agency Review
Feb-2018
RID
Resolution
May-2018
Secretariat Processing
Jul-2018
Final Agency
Review
Aug-2018
RID
Resolution Sep-2018
CMC Approval
Nov-2018
CCSDS
881.0-M-1
RFID
Inventory
Management
Systems
Magenta
Book
Updates
1st Draft
Oct-2016
2nd Draft
Jan-2017
Submit
to A.D.
Apr-2017
Submit to Secretariat
Jul-2017
1st Agency Review
Sep-2017
RID
Resolution
Nov-2017
Secretariat Processing
Feb-2018
Final Agency
Review
May-2018
RID
Resolution Jul-2018
CMC Approval
Nov-2018
CCSDS
88X.0-M-1
RFID Sensing
Communications
Protocol
Specification
Start Date
May-2016
1st Prototype
Nov-2018
2nd Prototype
Mar-2019
CMC Approval
May-2019
Notes: Planning Notes 11-Mar-2013:
Discuss SABL Project Plan with Shea and Louis
Coordinate dates for RSA 2FA TIM at HOSC (Shea, Jim, Shankini); cost share this trip with BioServe
Determine timeline on DTN2 Simulator – coordinate HOSC DTN2 G/W testing, test plan, with the HOSC
Will need to plan Automation support for additional BioServe SABL tasks
Have an IDSCam close-out sprint; can transition to SABL early as necessary
HOSC RSA 2FA meeting this week and travel coordination

## Slide 22
CCSDS SOIS Wireless WG Published Documents
Wireless Network Communications Overview (Green Book,
Revision 2):
Set Basis via: Overview, Use Cases, Technologies
“Green Book”
“GBv2”
RFID-Based Inventory Management Systems (Magenta Book):
Specifies ISO-18000-6c (EPC Class-1, Gen-2) as the over-the-air
interface and protocol recommendation.
 “RFID Magenta Book”
Low Data-Rate Wireless Communications for Spacecraft Monitoring
and Control as the over-the-air; Specifies PHY/MAC interface and
protocol recommendations (IEEE 802.15.4-2011, ISA100.11a-2011).
 “LDR Magenta Book”

## Slide 23
CCSDS SOIS Wireless WG Current Projects
CCSDS 881.1-R-1: Spacecraft Onboard Interface Services—RFID Tag Encoding Specification. This document provides a Recommended Standard for the utilization of Radio Frequency Identification (RFID) protocol and communication standards in support of inventory management activities associated with space missions.
Spacecraft Onboard Interface Services – High Data Rate Wireless Local Area Network Communications (HDR WLAN): Develop, specify, and standardize Wireless LAN networked communications for space agency utilization via a “Wireless Local Area Network Blue Book”. This would be followed by an anticipated Magenta Book with application profiles for several canonical use-cases. Why this is important: Required to enable multi-agency interoperability for ISS proximity EVA/IVA/Robotics, for intra-spacecraft communications and sensing, and for Exploration-class internal & external vehicle proximity, including surface, communications (e.g., robotics, habitat, and EVA). It is necessary to perform this work now rather than later to avoid future interoperability issues and resulting operational impacts. Expected benefits: Improved crew operations, enhanced safety, increased science return, decreased costs

## Slide 24
CCSDS SOIS Wireless WG Draft Projects
881x0m1: The RFID Magenta Book RFID-Based Inventory Management Systems (Revision 2) will be updated to provide enhanced security mechanisms. The original (version 1) of the Magenta Book (880x0r1) on RFID-Based Inventory Management Systems is based upon the combined ISO 18000-6c and EPCGlobal Class-1 Gen-2 standards dated 2008. An important update is to provide security mechanisms for authentication, authorization, data integrity and privacy that is facilitated by the EPCGlobal Class-2 Gen 2 Version 2 specification released in 2013.
RFID Sensing Recommended Standard (proposed new Blue Book): This recommended standard will specify requirements and best practices to enable interoperable RFID tag sensing. As RFID has transitioned to mainstream commercial terrestrial utilization the capability to add sensors (temperature, pressure, light, acoustic, etc.) to the RFID tag silicon for periodic sampling enables small form-factor IoT type of devices directly onboard the RFID tag. It is anticipated that this combined form-factor, in either passive or active RFID devices, will be of significant interest to commercial, military, and space market segments.

## Slide 25
CCSDS SOIS Wireless WG Draft Projects
881x1r1: RFID Tag-Encoding Specification (Blue Book) for RFID-Based Inventory Management Systems will be updated (Revision 2) to provide a recommended standard based upon EPC- and ISO-compliant RFID tag naming specifications. Version 1 of the RFID Tag-Encoding Specification provided a tag-encoding schema that was purposefully designed to enable a smooth transition to a fully compliant modern tag-naming schema as evidenced by the wide-scale world-wide adoption of the EPC/ISO RFID Tag-Encoding data standards.
880x0g2: WWG Green Book (880x0g3; GBv3) updates for HDR WLAN and dated LTE verbiage:
880x0g3: WWG Green Book (880x0g4; GBv4) updates for Wi-Fi technology evolution (propose when GBv3 updates completed):

## Slide 26
Designate a {OwnerID, ProgramID, ObjectID} tuple
Manage the OwnerID/ProgramID namespace to uniquely identify additional Owners (Space Agencies) and associated Programs
Manage the ObjectID namespace to improve automated inventory management practices and provide a transition path for future standardized tag-encoding
Does not alter/affect current IMS naming conventions or operations
  Defines {OwnerID, ProgramID, ObjectID} namespace in an engineered manner to support future IMS operations
ISS IMS tag-encoding augmentation proposal

## Slide 28
CCSDS SOIS Wireless WG Publications