## Slide 1: CCSDS SOIS Wireless WG Monthly Webcon
02-Feb-2016
RFID Tag Encoding
Interoperability Test Plan
Main topic

## Slide 2
CCSDS SOIS Wireless WG Monthly Webcon
RFID Tag-Encoding Red Book (CCSDS 881.1-R-1) activities:
  CCSDS 881.1-R-1 Document Status:
    Sent to CCSDS Secretariat for publication (19-Oct-2015)
    KKG updated three items in Figure 3-1 and Annex C encoding example
  Follow-on activities for CCSDS 881.1-R-1 (to satisfy Blue Book requirements)
    Interoperability Test Plan preparation and (FSA, NASA) prototyping
      Set expectations and project timeline
    Object-ID space design: Discuss initial design strategies and concerns
      Review Proposed Object-ID design presentation
      Interoperability Test Plan execution
    SANA Registry updates

## Slide 3
CCSDS SOIS Wireless WG Monthly Webcon
Green Book updates for HDR WLAN Use Cases inclusion (“GBv3 updates”)
  WWG 05-Jan-2016 Telecon GBv3 current version outstanding items
    KKG: Update GBv3 with updates reached via consensus at the 05-Jan-2016 telecon
    KKG: Coordinate FSA/NASA telecon in late January (20th - 25th) to discuss RFID Tag-Encoding interoperability testing
    RJB/KKG: Telecon with Keith Scott (SIS AD) regarding Voice and Motion Imagery Blue Book strategy/advice in regards to the WWG HDR WLAN activity
    KKG/RJB: Re-contact SOIS AD Martin Suess to request CESG Poll for the GBv3 updates activity
    SPB: Permission from CSA to use modified EVA Planetary Communications diagram
    Ray, Martin: Compose updated text/verbiage for 802.15.4e to eliminate any errant statements

## Slide 4
CCSDS SOIS Wireless WG Monthly Webcon
HDR WLAN discussion:
  Magenta book vs. Blue book
    Report on conversation with Keith Scott
    Telecon with Osvaldo Peinado (DLR) and Rodney Grubbs (NASA)
  Draft project schedule discussion
  Book organization/contents discussion (draft outline)
Additional topics:
  Prioritize 01-Mar-2016 topics:
    Proposed Object-ID schema review
    Brainstorm/discussion regarding HDR WLAN outline
  Open items for group discussion
  User Guide reference for integration of WWG with SOIS Subnetwork activity

## Slide 5
CCSDS SOIS Wireless WG Monthly Webcon
    Interoperability Test Plan preparation and (FSA, NASA) prototyping
  Set expectations and project timeline
  Interoperability Test Plan execution

## Slide 6
April
2016
May
2016
June
2016
July
2016
August
2016
CMC Approval
(Spring 2016;
move to Fall 2016)
March
2016
RFID Tag-Encoding: DRAFT Interoperability Test Plan Schedule
February
2016
January
2016
Draft: 01-Mar-2016
Final: 01-Apr-2016
Published deliverable date to SOIS Chair and the CESG
Wireless WG internal working milestone
Wireless WG internal activity
CCSDS Biannual Meeting
Current Date 
RFID Tag Object-ID
space design
SANA Registry
Updates
2016 Spring Meeting
Cleveland, OH USA
04-08 Apr-2016
Test Set-up (h/w)
Prototype (s/w)
Test Plan Development;
Yellow Book composition:
Overview, Procedures, PICS
FSA/NASA
Interop Testing
Complete: 01-Jun-2016
Draft: 01-May-2016
Final: 01-Aug-2016
Draft: 01-Aug-2016
Final: 01-Sep-2016
Participating Agencies: FSA, NASA
Points of Contact (FSA, NASA):
Yuriy Sheynin, FSA
Vladimir Fetisov, FSA
Ray Wagner, NASA
Test
Report
Complete:
15-Jul-2016
Complete:
15-Aug-2016
Kick-off
Mtg 
Need CESG update
Notes: Planning Notes 11-Mar-2013:
Discuss SABL Project Plan with Shea and Louis
Coordinate dates for RSA 2FA TIM at HOSC (Shea, Jim, Shankini); cost share this trip with BioServe
Determine timeline on DTN2 Simulator – coordinate HOSC DTN2 G/W testing, test plan, with the HOSC
Will need to plan Automation support for additional BioServe SABL tasks
Have an IDSCam close-out sprint; can transition to SABL early as necessary
HOSC RSA 2FA meeting this week and travel coordination

## Slide 7
Determine timeline requirements
Summarize technical requirements / constraints
  What will ISS OC allow?
  What is allowed for DTO / Experiments
Complete prototype of any software
Procure/configure Testing Facility
Compose Test Plan
  Testing basis and goals overview
  Summary testing diagram(s)
  Specify testing procedures with protocol implementation conformance statements (PICS); expected results must be specified
Information exchange specification
  E-mail is fine; but if any VPN remote connectivity is being contemplated then specify and start ASAP
Consensus on Object-ID space design prior to interoperability testing (Not required)
  Object-ID verification will be part of formal testing
  But it is formally required to verify read/write of Tag ID fields, not to verify “what the fields mean” in an operational setting
Specify SANA registries and content after successful interoperability testing
RFID Tag-Encoding Specification: Interoperability Testing
Testing Implementation Conformance Statements (TICS)
  Software identification and version recording
  Hardware identification and version recording
  Base operational and configuration parameter conformance specification
  Any software or hardware calibration procedures
  Tag writer and tag reader h/w and s/w
  Any test facility specific (environment) conditions specified and recorded (test configuration, read distance, etc.)
  Must specify Pass/Fail Criteria for each test
  Basis (fundamental) Test Cases
  Failure Test Cases
  Bad Data Test Cases
  Other Test Cases
  “Random-ID” Test Cases (non-sensical)
  “Expected-IDs” Test Cases
  Field limit test cases
  Out-of-bounds (ECMA-113) test cases
  Out-of-bounds (GS1) test cases
  Cyrillic character test cases

## Slide 8
Project | Priority | Agency Resources
CCSDS 881.1-R-1: Spacecraft Onboard Interface Services—RFID Tag Encoding Specification | High | FSA, NASA
Spacecraft Onboard Interface Services – High Data Rate Wireless Local Area Network Communications (HDR WLAN) | High | CSA, FSA, NASA, ESA
Draft Project | Fall 2015 Rank | When to start??
881x0m1: RFID Magenta Book RFID-Based Inventory Management Systems (Revision 2: Security updates) | #1b | 2017; after GBv4 updates completed
RFID Sensing Recommended Standard (proposed new MB, BB?) | #2 | 2017?
881x1r1: RFID Tag-Encoding Specification (Blue Book: ISO/EPC compliancy updates) | #4 | ??
880x0g2: WWG Green Book (880x0g3; GBv3) (Use Case updates for HDR WLAN and dated LTE verbiage) | #1a | Now: 2016 project
880x0g3: WWG Green Book (880x0g4; GBv4) (updates for Wi-Fi technology evolution propose when GBv3 updates completed) | #3 | 2017?
CCSDS SOIS Wireless WG Projects Prioritization: Fall 2015

## Slide 9
Apr
2017
Jan
2016
Feb
2016
Mar
2016
Apr
2016
May
2016
Jun
2016
Jul
2016
Aug
2016
Sep
2016
Fall 2016*
CMC Approval
* Need CESG Update
High Data Rate WLAN
Blue Book Final Draft #1
(Fall 2016)
Feb
2017
Mar
2017
2016 Spring Meeting
Cleveland, OH USA
04-08 Apr-2016
Green Book (GBv3) Updates for HDR WLAN Submit Date? 15-Feb-2016
High Data Rate WLAN Blue Book initial outline draft
15-Apr-2016
Updated: CCSDS SOIS Wireless WG Approved Project Milestones
Jan
2017
Nov
2016
Dec
2016
Oct
2016
Interoperability
testing
Published deliverable date to SOIS Chair and the CESG
Wireless WG internal working milestone
Wireless WG internal activity
CCSDS Biannual Meeting
 Current
Date
RFID Tag Object-ID
space design
SANA Registry
Updates
HDR WLAN Organizational
& Project Activities
Prototype development /
Test Plan
Draft #1 HDR WLAN Project
Activities & Composition
2016 Fall Meeting
Rome, Italy
31-Oct  04-Nov 2016
Draft #2 HDR WLAN Project Activities & Composition
(to be completed Spring 2018)
Potentially start new project…
Notes: Planning Notes 11-Mar-2013:
Discuss SABL Project Plan with Shea and Louis
Coordinate dates for RSA 2FA TIM at HOSC (Shea, Jim, Shankini); cost share this trip with BioServe
Determine timeline on DTN2 Simulator – coordinate HOSC DTN2 G/W testing, test plan, with the HOSC
Will need to plan Automation support for additional BioServe SABL tasks
Have an IDSCam close-out sprint; can transition to SABL early as necessary
HOSC RSA 2FA meeting this week and travel coordination

## Slide 10
HDR WLAN Book Organizational Plan(s)
Agency use cases to characterize need (Use Case update of Green Book)
  Is ISS the only real customer at this point? Is NASA SCaN a customer? Alignment for future purposes? Can we extrapolate to identify other customers?
Scope properly (customer focus emphasis);
  This means Wi-Fi for ISS if short-term focus; ISS EVA focus
  Application profiles specifying PHY modes selection
  Implies short-term focus right now
Important Observation: Expect our (WWG) path to be evolutionary as well which dictates a staged approach.
[NASA, FSA]: ISS as a testbed for future exploration wireless communication technologies; For the WWG is there too much risk in being overly ISS-focused? ISS cultural problems, expectations, etc.
NASA (AES, SCaN, NDSWG) concerns: How to handle EVA, EVA suits, tele-robotic activity, sensor networks, vehicle monitoring, ubiquitous networking, vehicle docking support; ISS EVA focus: Use ISS as a testbed for wireless technology maturation (any location-based services). Not just an ISS book; but will mature exploration wireless communication technologies.
FSA wireless focus (DLR agreement): ISS testbed for future exploration wireless communications; Intra-spacecraft wireless networking; proximate EVA activities; HDR Sensor rates; Docking; On-orbit assembly activities; Planetary surface wireless?? (FSA not convinced this is a SOIS area: SOIS: networks; communications: non-networking); Correlation/coordination with SOIS architecture.

## Slide 11
HDR WLAN Book Organizational Plan(s)
DLR (agreement with FSA): WLAN interest as well; focus on ISS as a testbed
ESA (strong agreement with FSA, DLR): communication within a spacecraft; could check with ESA human spaceflight program; important problem reduce/eliminate power constraints to sensors; AIT is a primary focus.
CSA priorities: Body-area nets, EVA activities, robotics, astro-skin; most of CSA investment is in the ISS; CSA not interested in RFID or RFID-sensing currently. No long-term space plan in Canada (possibly environmental-focused communications will arise); ISS is for technology development for Exploration; Stephen Braham: Planetary surface communications.
CNSA?
JAXA: difficult to adapt wireless for space missions – do step-by-step; first integrate wireless in AIT, then in vehicle wireless avionics, then intra-satellite. ISS EVA activities. ISAS interested in sensor networking; science mission projects including robotic surface activities, communication with relay orbiter (e.g., prox-2 link capability)

## Slide 12
HDR WLAN Book Organizational Plan(s)
What the standard can do and can’t do (with possible recommendations?)
What do our sponsors want us to do; can we seek sponsor guidance? Customer guidance?
WWG external-stakeholder input for clarification of needs and tasks
Blue Book must be terse; what makes it worth doing
Candidate Proposal: Wi-Fi based Blue Book(?): specify the PHY/MAC standard
  Internal habitat and intra-satellite communication
  Inter-satellite communication? (SLS coordination)
  External communication
  Launchers
  AIT (this is important and is a key driver/importance for ground testing and verification)
  Sub-orbital, high-altitude terrestrial network communications (SLS coordination)
  Note sensor-centric emphasis in many above domains (here the key constraint is power consumption)
  How important is meshing?
  Low-power Wi-Fi, TSN
  Interoperability testing issues – MB eliminates (“802.11” vs. “.g”, “.n”, “.s”)
Importance of space qualification and TRL maturation
Past history of wanting high-speed wireless sensing

## Slide 13
HDR WLAN Book Organizational Plan(s)
Extract generalized and specific (when possible) requirements
Characterize engineering metrics / figures of merit
Identify constraints
Market surveys (what is out there: commercial/industry/IEEE, IEEE TSN, ITU, IETF)
Technology evaluations; technology maturation
Identify applicable standards and anticipated evolution roadmaps
  E.g., 802.11x, 3GGP 5G, etc..
Identify trade-offs
  E.g., power, bandwidth, topologies, centralized vs. distributed
Identify specific coordination strategies (SOIS Deterministic networking BoF)
Blue Book Outline:
  1. Boilerplate scope and purpose; 2. Overview; 3. Recommendation(s)
Where to put HDR WLAN engineering analyses (GB?)
Time domain of recommendation applicability:
Very short-term: 1 – 2 years
Short-term: 3 – 5 years
Medium term: 6 – 10 years
Longer term: 10 – 20 years
Long-term: 20+ years

## Slide 14
2015 Fall Meeting
High Data Rate WLAN
Blue Book Final Draft #1
(Fall 2016)
2016 Spring Meeting
Green Book (GBv3) Updates for HDR WLAN Submit Date? 01-Mar-2016
HDR WLAN Blue Book DRAFT Project Schedule
Q4
2015
Published deliverable date to SOIS Chair and the CESG
Wireless WG internal working milestone
Wireless WG internal activity
CCSDS Biannual Meeting
HDR WLAN Organizational & Project Activities:
Identify use cases, requirements,
solution space, candidate recommendations
Q1
2016
Q2
2016
Q3
2016
Q4
2016
Q1
2017
Q2
2017
Q3
2017
Q4
2017
Q1
2017
Q2
2017
Q3
2017
2016 Fall Meeting
2017 Spring Meeting
2017 Fall Meeting
2018 Spring Meeting
Q4
2017
2018 Fall Meeting
High Data Rate WLAN
Blue Book Final Draft #2
(Spring 2018)
HDR WLAN Continued Activities…
Notes: Planning Notes 11-Mar-2013:
Discuss SABL Project Plan with Shea and Louis
Coordinate dates for RSA 2FA TIM at HOSC (Shea, Jim, Shankini); cost share this trip with BioServe
Determine timeline on DTN2 Simulator – coordinate HOSC DTN2 G/W testing, test plan, with the HOSC
Will need to plan Automation support for additional BioServe SABL tasks
Have an IDSCam close-out sprint; can transition to SABL early as necessary
HOSC RSA 2FA meeting this week and travel coordination

## Slide 15: Back-up Charts & High-Level CCSDS Schedules

## Slide 17
  WWG RFID Encoding Blue Book:
  Spring 2015: Final draft#2 RFID Encoding Blue Book [completed]
  Release to Area Director [completed]
  Submission to Secretariat [completed]
  Fall 2015: Final Agency review completion
  First/second prototype development completion
  Spring 2016: CMC approval
  WWG Wireless Local Area Network Blue Book:
  Spring 2015: Initiation of standardization specification
  Fall 2016: Final draft#1 WLAN Blue Book
  Spring 2018: Final draft#2 WLAN Blue Book
  Release to Area Director
  Spring 2019: Final Agency review completion
  Fall 2020: First/second prototype development completion
  Winter 2020: CMC approval
SOIS (WWG) Area Report to CESG, Spring 2015
Notes: 17

## Slide 18
Q3
2017
Q4
2017
Q1
2018
Q2
2018
Q3
2018
Q4
2018
Q1
2019
Q2
2019
Q3
2019
Q4
2019
Q1
2017
Q2
2017
CCSDS SOIS Wireless WG DRAFT Project Milestones
Q4
2016
Q2
2016
Q3
2016
Q1
2016
Start Date
Nov-2016
Published deliverable date to SOIS Chair and the CESG
Wireless WG internal working milestone
Wireless WG internal activity
CCSDS Biannual Meeting
2016
2017
2018
2019
1st Draft
Mar-2017
2nd Draft
Jul-2017
Submit
to A.D.
Nov-2017
Submit to Secretariat
Jan-2018
1st Agency Review
Feb-2018
RID
Resolution
May-2018
Secretariat Processing
Jul-2018
Final Agency
Review
Aug-2018
RID
Resolution Sep-2018
CMC Approval
Nov-2018
CCSDS
881.0-M-1
RFID
Inventory
Management
Systems
Magenta
Book
Updates
1st Draft
Oct-2016
2nd Draft
Jan-2017
Submit
to A.D.
Apr-2017
Submit to Secretariat
Jul-2017
1st Agency Review
Sep-2017
RID
Resolution
Nov-2017
Secretariat Processing
Feb-2018
Final Agency
Review
May-2018
RID
Resolution Jul-2018
CMC Approval
Nov-2018
CCSDS
88X.0-M-1
RFID Sensing
Communications
Protocol
Specification
Start Date
May-2016
1st Prototype
Nov-2018
2nd Prototype
Mar-2019
CMC Approval
May-2019
Notes: Planning Notes 11-Mar-2013:
Discuss SABL Project Plan with Shea and Louis
Coordinate dates for RSA 2FA TIM at HOSC (Shea, Jim, Shankini); cost share this trip with BioServe
Determine timeline on DTN2 Simulator – coordinate HOSC DTN2 G/W testing, test plan, with the HOSC
Will need to plan Automation support for additional BioServe SABL tasks
Have an IDSCam close-out sprint; can transition to SABL early as necessary
HOSC RSA 2FA meeting this week and travel coordination

## Slide 19
CCSDS SOIS Wireless WG Published Documents
Wireless Network Communications Overview (Green Book,
Revision 2):
Set Basis via: Overview, Use Cases, Technologies
“Green Book”
“GBv2”
RFID-Based Inventory Management Systems (Magenta Book):
Specifies ISO-18000-6c (EPC Class-1, Gen-2) as the over-the-air
interface and protocol recommendation.
 “RFID Magenta Book”
Low Data-Rate Wireless Communications for Spacecraft Monitoring
and Control as the over-the-air; Specifies PHY/MAC interface and
protocol recommendations (IEEE 802.15.4-2011, ISA100.11a-2011).
 “LDR Magenta Book”

## Slide 20
CCSDS SOIS Wireless WG Current Projects
CCSDS 881.1-R-1: Spacecraft Onboard Interface Services—RFID Tag Encoding Specification. This document provides a Recommended Standard for the utilization of Radio Frequency Identification (RFID) protocol and communication standards in support of inventory management activities associated with space missions.
Spacecraft Onboard Interface Services – High Data Rate Wireless Local Area Network Communications (HDR WLAN): Develop, specify, and standardize Wireless LAN networked communications for space agency utilization via a “Wireless Local Area Network Blue Book”. This would be followed by an anticipated Magenta Book with application profiles for several canonical use-cases. Why this is important: Required to enable multi-agency interoperability for ISS proximity EVA/IVA/Robotics, for intra-spacecraft communications and sensing, and for Exploration-class internal & external vehicle proximity, including surface, communications (e.g., robotics, habitat, and EVA). It is necessary to perform this work now rather than later to avoid future interoperability issues and resulting operational impacts. Expected benefits: Improved crew operations, enhanced safety, increased science return, decreased costs

## Slide 21
CCSDS SOIS Wireless WG Draft Projects
881x0m1: The RFID Magenta Book RFID-Based Inventory Management Systems (Revision 2) will be updated to provide enhanced security mechanisms. The original (version 1) of the Magenta Book (880x0r1) on RFID-Based Inventory Management Systems is based upon the combined ISO 18000-6c and EPCGlobal Class-1 Gen-2 standards dated 2008. An important update is to provide security mechanisms for authentication, authorization, data integrity and privacy that is facilitated by the EPCGlobal Class-2 Gen 2 Version 2 specification released in 2013.
RFID Sensing Recommended Standard (proposed new Blue Book): This recommended standard will specify requirements and best practices to enable interoperable RFID tag sensing. As RFID has transitioned to mainstream commercial terrestrial utilization the capability to add sensors (temperature, pressure, light, acoustic, etc.) to the RFID tag silicon for periodic sampling enables small form-factor IoT type of devices directly onboard the RFID tag. It is anticipated that this combined form-factor, in either passive or active RFID devices, will be of significant interest to commercial, military, and space market segments.

## Slide 22
CCSDS SOIS Wireless WG Draft Projects
881x1r1: RFID Tag-Encoding Specification (Blue Book) for RFID-Based Inventory Management Systems will be updated (Revision 2) to provide a recommended standard based upon EPC- and ISO-compliant RFID tag naming specifications. Version 1 of the RFID Tag-Encoding Specification provided a tag-encoding schema that was purposefully designed to enable a smooth transition to a fully compliant modern tag-naming schema as evidenced by the wide-scale world-wide adoption of the EPC/ISO RFID Tag-Encoding data standards.
880x0g2: WWG Green Book (880x0g3; GBv3) updates for HDR WLAN and dated LTE verbiage:
880x0g3: WWG Green Book (880x0g4; GBv4) updates for Wi-Fi technology evolution (propose when GBv3 updates completed):

## Slide 23
Designate a {OwnerID, ProgramID, ObjectID} tuple
Manage the OwnerID/ProgramID namespace to uniquely identify additional Owners (Space Agencies) and associated Programs
Manage the ObjectID namespace to improve automated inventory management practices and provide a transition path for future standardized tag-encoding
Does not alter/affect current IMS naming conventions or operations
  Defines {OwnerID, ProgramID, ObjectID} namespace in an engineered manner to support future IMS operations
ISS IMS tag-encoding augmentation proposal

## Slide 25
CCSDS SOIS Wireless WG Publications