## Slide 1: Wireless WG Monthly Teleconference
04-Apr-2017
Primary Topics (Slides 1 through 6):
DRAFT summary of Space Agency WWG project interest
1 month until CCSDS 2017 Spring Meetings in San Antonio, TX, USA
 The WWG needs to identify consensus projects of interest that your respective agencies will support and fund
RFID Interoperability Testing Status
Spring Meetings Agenda Preparation and Notes (meet Mon  Thu)

## Slide 2
UPDATE: Summary of current Agency interests (DRAFT)
CSA (Hany):
  RFID Sensing
  RFID-based Inventory Management Systems
  HDR WLAN activities?
DLR? (Martin?):
  HDR WLAN for AIT, Launchers, Satellites?
ESA (Dirk):
  HDR WLAN for HD cameras (payload emphasis/support)
  ESA will not lead any WWG project
FSA (Yuriy?):
  RFID-based Inventory Management Systems
JAXA (Makato-san):
  HDR WLAN for AIT, Launchers, Satellites?
  ISS EVA activities?
  Sensor networking?
NASA (Ray):
  RFID Sensing
  HDR WLAN for HD Cameras
  RFID Systems GS1 encoding alignment (set basis for RFID Inventory Management Systems)

## Slide 3
CCSDS Wireless WG Candidate Projects
 | HDR WLAN #1 BB (vehicle, ISS as testbed) | HDR WLAN #2 BB (launchers, satellites) | HDR WLAN #3 BB (HD Video Cameras) | RFID sensing | Update GB for HDR architecture | GS1/ISO EPC RFID Tag-Encoding | RFID Inventory Manage-ment Systems | Update MB for LDR IoT
CSA | P/L? |  | P/L? | X |  |  | X | 
DLR |  | ? | ? |  |  |  |  | 
ESA |  |  | X |  |  |  |  | No lead on any project
FSA |  |  | P (yuriy) | P (yuriy) |  |  | P (Vladimir & Nikolay) | 
JAXA |  | P |  |  |  |  |  | 
NASA | L |  | P/L? | L |  | L | L | 
Totals: |  |  |  |  |  |  |  | 
Agency Resources: (N)one, (O)bserver, (P)articipant; (L)ead, (T)BD?

## Slide 4
RFID Interoperability Testing

## Slide 5
CMC Approval
(Fall 2017)
RFID Tag-Encoding: Interoperability Test Plan Schedule
Aug
2016
Draft: 30-Nov-2016
Final: 15-Dec-2016
Published deliverable date to SOIS Chair and the CESG
Wireless WG internal working milestone
Wireless WG internal activity
CCSDS Biannual Meeting
Current Date 
RFID Tag Object-ID
space design
SANA Registry
Creation (Kevin/NASA)
Prototype
software
Test Plan Development;
Yellow Book composition:
Overview, Procedures, PICS
FSA/NASA
Interop Testing
01-Jan-2017  15-Feb-2017
Draft: 01-Jan-2017
Final: 01-Feb-2017
Draft: 15-Mar-2017
Final: 15-May-2017
Participating Agencies: FSA, NASA
Points of Contact (FSA, NASA):
Yuriy Sheynin, FSA
Vladimir Fetisov, FSA
Ray Wagner, NASA
Test
Report
16-Feb-2017  15-Mar-2017
16-Mar-2017  15-Apr-2017
Sep
2016
Oct
2016
Nov
2016
Dec
2016
Jan
2017
Feb
2017
Mar
2017
Apr
2017
May
2017
Jun
2017
2016 Fall Meeting
Rome, Italy (ASI)
17-21 Oct-2016
RFID Tag-Encoding Red Book (CCSDS 881.1-R-1) activities
2017 Spring Meeting
San Antonio, TX
08-12 May-2017
Notes: Planning Notes 11-Mar-2013:
Discuss SABL Project Plan with Shea and Louis
Coordinate dates for RSA 2FA TIM at HOSC (Shea, Jim, Shankini); cost share this trip with BioServe
Determine timeline on DTN2 Simulator – coordinate HOSC DTN2 G/W testing, test plan, with the HOSC
Will need to plan Automation support for additional BioServe SABL tasks
Have an IDSCam close-out sprint; can transition to SABL early as necessary
HOSC RSA 2FA meeting this week and travel coordination

## Slide 6
Old Slides / Backup Materials

## Slide 7
CCSDS SOIS Wireless WG
Forward Strategies and Plans
19-Oct-2016

## Slide 8
Wireless WG Project Areas
Vehicle wireless networks
AIT wireless networks
Planetary wireless networks
CCSDS SOIS Wireless WG Wireless Focus Areas, October-2016

## Slide 9
Project | Priority | Agency Resources (N)one, (O)bserver, (P)articipant; (T)BD? | 
CCSDS 881.1-R-1: Spacecraft Onboard Interface Services—RFID Tag Encoding Specification (Blue Book) | High | FSA, NASA | 
High Data Rate Wireless Local Area Network Communications HDR WLAN #1 ISS/Habitat-centric; Blue Book (18-Oct-2016: Keep as a draft project; remove ISS-focus; forget ISS and go with planetary habitat) Move HDR-WLAN #1 to draft project  | ----- | FSA(O); NASA(N); CSA(O/P?); ESA(N); JAXA(N); DLR(N) | Interest rapidly declining?? DLR to verify; ESA to verify
High Data Rate Wireless Local Area Network Communications HDR WLAN #2 launchers, AIT, satellites; Blue Book (12-Jul-2016: forward interest and activities in Oct-2016) Retitle: HDR WLAN Blue Book: AIT, Satellites, Launchers  Move HDR-WLAN #2 to draft project???  | High | FSA(P); DLR(P); JAXA(O/P); ESA (O/P); CSA(N), NASA(P) | ESA, JAXA, DLR (strong interest but not book lead), FSA industry interest; more commercially aligned; discuss activities in Rome; no lead agency yet identified, NASA participant interest
CCSDS SOIS Wireless WG Approved Projects (18-Oct-2016):

## Slide 10
CCSDS Wireless WG Forward Strategies (19-Oct-2016)
Green Book (leads to BB) for HDR WLAN#2 (vehicle) architecture?
  Focus on getting wireless into vehicles
  Non-human, robotic missions applicability
  FSA#1, JAXA#1, DLR#1, ESA#2, NASA#2
Update MB for LDR / IoT communications?
  ESA#1, NASA#1, CSA#1
RFID Sensing GB/MB/BB?
  NASA#1, CSA-Stephen#2
Update current GB to include new material on HDR architecture?
Update / evolve RFID Tag-Encoding to be GS1/ISO compliant?
Don’t do any new book yet – wait 6 months after gathering info
Next 6 months: Finish RFID Tag-Encoding Blue Book
Next 6 months is an information-gathering period: Discuss internal agency priorities for future activities
  Every WWG member discusses internal-agency priorities that would be supported within the WWG
  Need to produce a specific CCSDS output: GB/MB/BB
What do our sponsors want us to do?
What activities are agencies willing to lead?
Have a set of proposals in 6 months for potential activities